Pembrokeshire County Council

Local Development Plan

Annual Monitoring Report - 8

1st April 2020 – 31st March 2021

This item is also available in Welsh/ Mae’r eitem hon ar gael yn Gymraeg hefyd

Contents

Summary of Pembrokeshire County Council’s Annual Monitoring Report 2020 - 2021								  3

Appendix 1 – LDP Monitoring Framework	7

Appendix 2 – Cumulative Housing Completions and Housing Trajectory	27

Appendix 3 – Sustainability Appraisal Monitoring Framework	34

Appendix 4 – Allocations requiring project level Habitats Regulations Appraisal	42

Appendix 5 – Breakdown of Housing Completions 2013-2021 by location	47

Appendix 6: Feedback from Stakeholders	52

# Summary of Pembrokeshire County Council’s Annual Monitoring Report 2020 - 2021

- Pembrokeshire County Council adopted the Local Development Plan (LDP) in February 2013.  The Authority is required to produce an Annual Monitoring Report (AMR) each year, with Stakeholder input, and to submit this to the Welsh Government by 31st October.  The AMR is based on the targets and triggers set out in Appendix 5 of the LDP – these assess how the Plan is working and whether there are any areas of concern which require further investigation.

- On the 23rd March 2020 the UK introduced a full lockdown in response to the global Covid-19 pandemic.  Two subsequent lockdowns took place in 2020 and 2021.  The pandemic has caused significant loss of life in the UK and across the world.  The resulting lockdowns together with ongoing changes in everyday behaviours and routines are resulting in significant economic, social and cultural changes.

- In July 2020 the Welsh Government Minister for Housing and Local Government sent a letter to all Local Authority Leaders and Chief Executives.  In this letter she requested that Local Authorities reflect on the impact of the pandemic on their areas and consider the consequences for LDPs under review or being implemented.  In order to assist the preparation of LDPs this letter clarified that the Minister did not require Annual Monitoring Reports (AMR) to be submitted in October 2020.  However, she stressed that she strongly encouraged LPAs to continue with data collection, as this helps to shape and inform policy and plan development.  Pembrokeshire County Council did in fact prepare an AMR in October 2020 and has done so again in October 2021.  However, the Covid-19 pandemic has in some cases limited the ability of the Council to gather evidence to inform the AMR.

- The Employment Survey was last carried out in 2019 and no update has been possible for 2020/21, however the Authority has commissioned an updated Two County Economic Study as part of its LDP Review which provides important Experian forecast updates.  A partial housing survey using building control records was undertaken in 2020, but a full survey has taken place in 2021.  A full retail survey took place immediately prior to the 2020 March lockdown and a comparative survey took place in June and July 2021 once shops and restaurants were allowed to reopen.  AMR 8 (2020-21) therefore will allow comparisons of some sectors before and after the lockdown to be made.

- The Authority has undertaken work on a variety of Supplementary Planning Guidance documents to support LDP 1 in the past year and has consulted and adopted both Biodiversity and Historic Environment SPG in partnership with the Pembrokeshire Coast National Park Authority.  A draft SPG on the Cumulative Impact of Wind Turbines has been prepared and will be subject to consultation in Autumn/Winter 2021.

- In addition to the monitoring work undertaken as part of this AMR, the Authority has also been undertaking the research identified as necessary within its Covid-19 Impact Assessment (published alongside the Delivery Agreement in October 2020).  A variety of updated background papers and new research has been prepared and published to the Authority’s evidence base webpage.  These will inform the ongoing review of the LDP.  Papers prepared and published are as follows:

- Demographic Forecasts Update 2020

- Cluster Settlements Paper December 2020 update

- Rural Facilities Report 2020

- Pembrokeshire Local Housing Market Assessment 2021

- Cross-boundary Settlements Report – Consistency of approach with Neighbouring Authorities 2021

- Brawdy Airfield – Landscape and Visual Appraisal of Potential Wind Energy Development June 2021

- Two County Economic Study 2020 Update

Further significant work not yet published has also taken place in relation to the ability for Deposit allocations to connect to superfast broadband and in relation to Viability.

- In line with updated Welsh Government guidance in PPW and in the Development Plans Manual (Edition 3) a new housing land availability survey approach has been followed and is presented in this AMR.  This information is set out in Appendix 2.

Key conclusions from this report are:

- Proportions of housing permissions granted are below the target percentages for approvals in Hub Towns.  This reflects a drop in large applications in these areas in the last year and an increase in applications in Service Centres.

- Triggers have been met in relation to all the strategic employment allocations, with no development yet on key sites including Blackbridge and Trecwn.  However, there is some progress on sites such as Withybush Business Park and the Pembrokeshire Science and Technology Park, Pembroke Dock.  An assessment of the need for strategic employment sites for LDP Review is set out in the Council’s updated Two County Economic Study (2021), this shows a continued long term need for many of these strategic sites.

- A number of areas of the Plan are being reviewed as part of the wider review of the LDP – including rural facilities, safeguarded transport routes and demographic projections.

- Higher than UK average vacancy levels identified immediately prior to and following the Covid-19 lockdown in all PCC Town Centres apart from Narberth.  Vacancies have increased by 2-4% across all Town Centres post Covid, with the exception of Narberth.

- The Authority has sufficient land supply available to meet its anticipated Average Annual Completions target as set out in the Housing Trajectory in Appendix 2.340 homes were built between 2020-2021, a rise on the number built in 2019-20 (267) but below the levels of 2018-2019 (419).  The 10 year average build rate between 2009-2019 (pre-Covid) was 379 per year, the most recent survey therefore suggests that house building in 2020-21 was just below historic pre-Covid averages, however some of these dwellings may have been completed in 2019-20 when an only partial survey was undertaken.

- There is a lack of progress on Maesgwynne and Shoals Hook Lane strategic housing sites.  The area identified at Maesgwynne for a housing allocation has been reconfigured for LDP 2 Deposit and Shoals Hook Lane has been de-allocated following a lack of delivery (although it is still in the settlement boundary for Haverfordwest and could come forward if a suitable development was proposed).  At Slade Lane South, infrastructure provision is underway to support phase 1, but no dwellings have been constructed.  A small element of Slade Lane North is currently being built out.

- Targets for affordable housing in terms of permission and completions were met in the year.

- Financial contributions of £403,181.25 on S106 agreements towards affordable housing were signed in the last financial year, a full break down of this is presented on the Council’s website.

- Targets for density were exceeded in Hub Towns and in Rural Settlements.

- The Authority has met targets identified for provision of Gypsy Traveller accommodation set out in the Plan.  An updated Gypsy Traveller Accommodation Assessment was submitted to Welsh Government in Autumn 2019 but has not yet been agreed.

- 92.1% of permissions granted for housing were within settlement boundaries, below the target of 98%, but reflecting acceptable proposals such as those for TAN6 essential workers.

- The Sustainability Appraisal Objectives have been assessed (See Appendix 3) (where this information is available).  There are no areas of major concern, however the new guidance on phosphates (see below) does effect the water quality SA Objective, but the main effects of the plan continue to be positive meaning no mitigation measures have been proposed.  As the Plan is currently under review those elements where further monitoring was identified via the SA, this will be undertaken as part of this review process.

- Habitats Regulations Appraisal Monitoring (Appendix 4) show that the HRA screening, and appropriate assessment where required has taken place on a number of project level proposals which have come forward in the AMR period.  All planning applications are screened for their potential effect on European sites. The January 2021 publication by NRW of new guidance on phosphates in riverine SACs has had a significant impact on the ability to bring forward a range of new development proposals (including housing) in the affected areas.  Only 3 Wastewater Treatment Works in Pembrokeshire currently offer phosphate stripping and there is a further Works at which such equipment will be installed under Dwr Cymru Welsh Water’s AMP 7 investment programme.  The affected areas are the riverine elements of the eastern and western Cleddau Rivers catchments and the part of the Teifi catchment in Pembrokeshire.  The guidance does not apply in the tidal elements of these river systems.

- Feedback from Stakeholders has informed the preparation of Appendix 2 to this AMR.

- The LDP Review has been paused because of the new guidance issued by Natural Resources Wales in January 2021.  The implications of this new guidance are significant and may require de-allocation of a number of housing sites included by the Authority in its Deposit Plan in 2020.  The Authority will not be in a position to know which sites can be retained in the Plan until after January 2022, when Dwr Cymru publish information on their AMP 8 programme.  Cabinet and Full Council will consider potential options regarding the LDP process and timetable later this year.  All of the trends and monitoring information in this AMR will be considered by the Authority and incorporated either through Focussed Changes or through a second Deposit Plan in 2022.

## Appendix 1 – LDP Monitoring Framework

Source Data: Swift Monitoring of Planning Applications unless otherwise stated in footnotes.

A number of Planning Applications commonly determined by the Authority have not been included within the AMR as they are inappropriate for the purposes of this report, they include:

AG – Agricultural Notifications						TF – Tree Felling

HG - Hedgerows 								LB – Listed Buildings

CA – Conservation Areas							AD – Advertisements

Pr Notf – Prior Notifications						OHL – Overhead Lines

CLOPUD - Certificates of Proposed Lawful Development		CLD - Certificates of Lawful Development

EIA – Environmental Impact Assessment				HS – Hazardous Substance

DC - Discharge of Conditions 						Non-material amendments to applications

Section 73 amendments 							Retrospective Section 73 amendments

| LDP Indicator | Target | Trigger | 2013-14 | 2014-15 | 2015-16 | 2016-17 | 2017-18 | 2018-19 | 2019-20 | 2020-21 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total Number of Planning Applications determined under the LDP (excluding Tree Surgery, Agricultural Development, Section 73 & Listed Buildings): | - |  | Total: 749 Approved: 665 Refused: 82 | Total: 859 Approved: 785 Refused:74 | Total: 681 Approved: 614 Refused: 67 | Total: 641 Approved: 589 Refused: 52 | Total: 639 Approved: 554 Refused: 85 | Total: 649 Approved: 564 Refused: 85 | Total: 859 Approved: 715 Refused: 76 Part Approved / Part Refused: 68 | Total: 546 Approved: 495 Refused: 51 |
| Strategic Objective: Mitigating & responding to the challenge of climate change (A) |  |  |  |  |  |  |  |  |  |  |
| (Core) Amount of development (by TAN 15 paragraph 5.1 development category) permitted in C1 & C2 floodplain areas & otherwise not meeting all the TAN 15 tests (paragraph 6.21 – v).* | Development in zones C1 & C2 is in line with the provisions of TAN 15 | More than 1 approval within 1 year of development in zones C1 & C2 contrary to the provisions of TAN 15. | 5 | 0 | 0 | 0 | 0 | 0.29 ha approved for non-residential use in C1 zone 0.48 ha approved for non-residential use in C2 zone No residential approvals in C1 or C2 zones. 1 unit refused in C2 zone. | 0.05 ha approved for non-residential use in C1 zone 5.6 ha approved for non-residential use in C2 zone 0.3ha of land was approved within C1/C2 floodzone, however 0.25ha of this was for Milford Marina redevelopment | 1 |
| Summary of Strategic Objective: Mitigating and responding to the challenge of climate change (A): In AMR years 1 to 5, all flood zone applications met the requirements of TAN 15 / LDP policy GN.1 (criterion 7). This reflected a continuation of good working practices by Development Management Officers. For year 6, the method of reporting changed, to reflect SDI requirements, as recorded above. The results for AMR year 8 include one application within the floodplain which was considered by Planning Committee. The report was reported to Planning Committee as being non compliant with GN.1 (7) and TAN 15 but greater weight was given to material considerations relating to town centre regeneration. |  |  |  |  |  |  |  |  |  |  |
| Strategic Objective: Improving access to goods & services (I) |  |  |  |  |  |  |  |  |  |  |
| Number & proportion of housing planning permissions at different levels of the settlement hierarchy. | 60% of permissions are in the Hub Towns | Permissions less than 50% in Hub Towns over a period of 3 years.(Note: percentages do not equal 100% due to rounding) | Hub Town 1,191 (77%) | Hub Town 790 (65.3%) | Hub Town 356 (39%) | Hub Town 259 (37%) | Hub Town 317 (52%) | Hub Town 149 (69.9%) | Hub Town 576 (74.5%) | Hub Town 55 (25.6%) |
|  |  |  | Rural Town 55 (3.5%) | Rural Town 31 (2.6%) | Rural Town 43 (5%) | Rural Town 27 (4%) | Rural Town 110 (18%) | Rural Town 1 (0.5%) | Rural Town 1 (0.1%) | Rural Town 14 (6.5%) |
|  |  |  | Service Centre 14 (0.9%) | Service Centre 23 (1.9%) | Service Centre 98 (11%) | Service Centre 69 (10%) | Service Centre 32 (5%) | Service Centre 2 (0.9%) | Service Centre 35 (4.5%) | Service Centre 87 (40.5%) |
|  |  |  | Service Village 165 (11%) | Service Village 303 (25%) | Service Village 329 (36%) | Service Village 279 (41%) | Service Village 117 (19%) | Service Village 24 (11.3%) | Service Village 120 (15.4%) | Service Village 38 (17.7%) |
|  |  |  | Large Local Village 12 (0.8%) | Large Local Village 10 (0.8%) | Large Local Village 22 (2%) | Large Local Village 9 (1%) | Large Local Village 4 (1%) | Large Local Village 1 (0.5%) | Large Local Village 3 (0.4%) | Large Local Village 3 (1.4%) |
|  |  |  | Small Local Village 15 (1%) | Small Local Village 15 (1.2%) | Small Local Village 10 (1%) | Small Local Village 0 (0%) | Small Local Village 1 (0.5%) | Small Local Village 4 (1.9%) | Small Local Village 2 (0.3%) | Small Local Village 1 (0.4%) |
|  |  |  | Open Countryside 95 (6%) | Open Countryside 38 (3.1%) | Open Countryside 64(7%) | Open Countryside 48 (7%) | Open Countryside 27 (4.5%) | Open Countryside 32 (15%) | Open Countryside 37 (4.8%) | Open Countryside 17 (7.9%) |
| Area of land safeguarded for transport related proposals lost to development. | 0% | Any loss will require investigation | 0 | 0 | 0 | 0 | 0 | 0 | 0 (but noting the minor impact of 14/0158/PA) | 0 (but noting the minor impact of 14/0158/PA) |
| Net change in provision of community facilities as a consequence of planning permission (area & type). | To maintain key facilities | Loss of over 3 community facilities within any 3 year period. | New facilities gained: Community Halls: 0.39Ha Public House: 1.35Ha Health facilities:1.30Ha Educational facilities: 3.91Ha Open Space/Outdoor areas: 2.52Ha Other: 0.15Ha No facilities entirely lost | New facilities gained & lost: Community Halls 0.11Ha gained 0.03Ha lost Public House: 0.13Ha gained Health: 0.04Ha gained Educational facilities: 0.63Ha gained 0.06Ha lost Open Space/ Outdoor areas: 0 Other:0.32Ha gained -0.17Ha lost Religious buildings 0.90Ha gained -0.29Ha lost | New facilities gained & lost Public Houses 0.09Ha lost Religious buildings 0.53Ha lost Local convenience store gain 0.01Ha Sport & recreation 0.88ha gain loss 0.16Ha Cafe loss 0.02Ha Educational gain 0.02Ha loss 0.26Ha | New facilities gained & lost Community Halls 0.97Ha gained Religious buildings 0.05Ha lost Educational Facilities 1.11Ha gained Open Space/ Outdoor Areas 0.02Ha gained Sport & Recreation 0.28Ha gained Health Facilities 0.31Ha gained 0.80Ha lost | New facilities gained & lost Community Halls 0.04Ha lost Religious buildings -0.03Ha loss Educational Facilities 0.036Ha lost Health Facilities 0.005Ha gained Public Houses 0.03Ha lost. | New facilities gained & lost Community Halls 0.2Ha gain Religious buildings 0 Educational Facilities 0 Health Facilities 0.09Ha gain Public Houses 0 Sports & recreation 0.19 gain Local shop 0.03ha gain | New facilities gained & lost Community Halls 0.13 gain Religious buildings 0.22 loss Educational Facilities 0 Health Facilities 0 Public Houses 0.09 loss Sports & recreation 0.86 gain Local shop 0 (Other (police station loss 0.04; bank 0.02 loss; funeral gain 0.5, burial ground 0.97 gain) | New facilities gained & lost (Ha) Community Halls 0.04 loss Religious buildings 0.29 loss Educational Facilities 0 Health Facilities 0.07 loss Public Houses 0.07 loss Sports & recreation 0 Local shop 0 (both loss and gain of 0.03 ha) |
| Level of services within rural settlements. | Services in settlements within the settlement hierarchy are not significantly lower than in the 2008 Rural Facilities Survey | Monitor at Plan Review (2017) – a 10% change in number of settlements achieving service village level would require further investigation. Trigger has not been met. Please see LDP 2 Background Paper Rural Facilities Survey Report 2020 https://www.pembrokeshire.gov.uk/local-development-plan-review/ldp2-evidence-base |  |  |  |  |  |  |  |  |
| (Core) The capacity (MW) of renewable energy developments permitted. | No target but one may be set for LDP monitoring purposes, using the methodology set out in WG Renewable Energy Toolkit | No trigger identified. | 108.427MW capacity permitted | 68.60 MW capacity permitted. | 34.77MW capacity permitted. | 6.11MW capacity permitted. | 11.00 MW capacity permitted | 0.89MW capacity permitted | 3.60 MW new capacity permitted | 0.40 MW new capacity permitted |
| Amount of open space (m2) permitted in relation to overall number of dwellings permitted. | Provision of public open space at a rate of more than 25% below the standard requirement (as set out in SPG) | Provision of public open space at a rate of more than 35% below the standard requirement (as set out in SPG) at Plan Review. | There are different standards, based on different types of open space. For simplicity the informal play space standards have been used. These require 5.5m2 per person to be provided. Based on an average occupancy rate of 2.2 persons per household (assumed in the Planning Obligations SPG), this equates to a requirement of 12.1m2 per dwelling of informal open space. By 2018 60,904m2 has been provided (divided by 4583 dwellings), this gives a rate of 13.2 m2 per dwelling. |  |  |  |  |  | 2019/2020 – 777 dwellings were approved. 14,700 sq m of open space were approved = 18.9sq m per dwelling | 10,220 sq m permitted |
| Summary of Strategic Objective: Improving access to goods and services (I): The number & proportion of planning permissions for new residential development (where there was a net gain of a dwelling), were significantly reduced for 2020-2021 AMR period, which can largely be attributed to the global pandemic that resulted in a number of ‘lockdowns’ during the year. . In total 215 new residential dwellings were conditionally approved across the Plan area between April 2020 & March 2021,of these, 55 were located within Hub Towns, which equates to just over 25% of all residential permissions, however given the unprecedented nature of the year we are still confidence in our settlement strategy going forwards. No areas of land safeguarded for transport related proposals have been permitted for another form of development during AMR year8, other than at Milford Marina, as described below. Several of the safeguarded schemes have now been built, or are partially implemented. Others have planning permission but await construction, with some of these being brought forward as elements of regeneration schemes involving a variety of land uses. At the Blackbridge site, a Development of National Significance (DNS) application for a biomass facility potentially affected a safeguarded transport route (albeit one that it was intended to facilitate). However, this was refused by Welsh Ministers early in AMR year 6. A regeneration scheme at Milford Marina very slightly affects the Milford Haven bus / rail interchange proposal but will not prevent or compromise its implementation (application 14/0158/PA, approved on 01/11/19). In terms of community facilities, seven applications were granted where there was all or some loss of a community facility, although these include the change of use of a former post office shown to be no longer viable in accordance with LDP policy. Gains in provision were limited to a local shop extension. applications involving a change of use between community facilities or where alternative provision had already been made are not included here. Given that in all cases, the community facility was shown to be unviable, or no longer required, or that alternative community facilities were available locally, there is no need for further investigation of this indicator. Notwithstanding the loss of these community facilities, the proposals were acceptable within the policy framework of the LDP. The levels of services within settlements has been monitored as part of the Plan Review. Please see Rural Facilities Survey Report 2020 at https://www.pembrokeshire.gov.uk/local-development-plan-review/ldp2-evidence-base. For Renewable Energy, during AMR year 8, the decisions made related mostly to life extensions for existing generating sites, marine energy testing proposals and small scale biomass and air source heat pump proposals. Newly consented renewable energy capacity in AMR year 8 amounted to just 0.40 MW, but noting that there are no generating capacity figures for the marine energy test projects. The two consented applications for life extensions relate to projects with a combined generating capacity of 42MW – these would have been included in earlier monitoring records.. Since AMR 4, new capacity consented has been of a modest scale in comparison with what was consented in the early years of the LDP. In relation to Open Space, the Planning Obligations SPG introducing standards was adopted on 12th September 2016. The monitoring indicator is unclear as it does not break down the differing requirements of different types of open space and this should be considered in Plan Review. The Indicator also asks for a comparison of the amount of open space (m2) permitted in relation to the overall number of dwellings permitted, when in fact open space is only required on sites of over 33 dwellings. In the Review of the LDP this indicator should be reconsidered, to provide more meaningful data. |  |  |  |  |  |  |  |  |  |  |
| Strategic Objective: Building on the County’s strategic location for energy & port-related development (E) |  |  |  |  |  |  |  |  |  |  |
| Planning permission granted for employment development on allocated sites within identified port areas (Blackbridge, Milford Haven, Goodwick former Dewhirst factory site & Goodwick Parrog). | 100% by end of Plan period | 50% without planning permission at Plan Review (2017). Annual narrative to describe progress towards delivery. | Blackbridge 0 | Blackbridge 0 | Blackbridge 0 | Blackbridge 0 | Blackbridge 0 | Blackbridge 0 | Blackbridge 0 | Blackbridge 0 |
|  |  |  | Former Dewhirst factory site Goodwick 0 | Former Dewhirst factory site Goodwick 0 | Former Dewhirst factory site Goodwick 0 | Former Dewhirst factory site Goodwick 0 | Former Dewhirst factory site Goodwick 0 | Former Dewhirst factory site Goodwick 0 | Former Dewhirst factory site Goodwick 0 | Former Dewhirst factory site Goodwick 0 |
|  |  |  | Goodwick Parrog 0 | Goodwick Parrog 0 | Goodwick Parrog 0 | Goodwick Parrog 0 | Goodwick Parrog 0 | Goodwick Parrog 0 | Goodwick Parrog 0 | Goodwick Parrog 0 |
| Progress towards delivery of safeguarded transport schemes. | All delivered by 2021 | If finance has not been secured for a project by Plan Review (2017). The list of safeguarded transport schemes underwent comprehensive review in conjunction with preparation of the Deposit version of LDP 2. Appendix 4 of the Deposit LDP 2 sets out details of those transport schemes it is intended to safeguard through the new Plan. There are 7 schemes listed for safeguarding in LDP 2, along with the associated programme, finance source for implementation and expected delivery timescale. In summary, the position on the 17 LDP 1 safeguarded transport schemes is as follows: - A40 Llanddewi Velfrey to Penblewin – not implemented, carried forward into LDP 2, scheme now extended west to Redstone Cross (north of Narberth). - Improvement of the A40 west of St. Clears – not implemented and not carried forward into LDP 2. - Northern Distributor Network – Bulford Road link – completed and therefore not carried forward into LDP 2. - Pembroke Community Regeneration Project Phase 1 and Phase 2 – not implemented and not carried forward into LDP 2. - Blackbridge access improvement and Waterston bypass – not implemented, carried forward into LDP 2 as linked to a major employment proposal. - Southern Strategic Route – A477 Nash Fingerpost to Energy Site corridor enhancement – largely implemented, so mostly not carried forward into LDP 2, but one unimplemented element, the Well Hill Improvement, is carried forward into LDP 2. - Fishguard Bus Focal Point – implemented in conjunction with town centre regeneration and thus not carried forward into LDP 2. - Goodwick Railway Station bus rail interchange – implemented and not carried forward into LDP 2. - Milford Haven bus rail interchange – not implemented but carried forward into LDP 2. - Pembroke Dock bus rail interchange – partly implemented, with residual element (car park and pedestrian links) carried forward into LDP 2. - Clunderwen railway station improvement – completed and not carried forward into LDP 2. - Tenby park and ride – not implemented and not carried forward into LDP 2. - B4318 Gumfreston to Tenby diversion and improvement phase 3 – not implemented and not carried forward into LDP 2. Flood warning system put in place as an alternative to a road diversion. - B4320 Monkton realignment – not implemented and not carried forward into LDP 2. - A40 High Street to A487 West Street, ‘Chimneys’ link, Fishguard – implemented and not carried forward into LDP 2. - Haverfordwest to Narberth Shared Use Path – partly implemented and carried forward into LDP 2. - Haverfordwest Sustainable Town Centre Project – superseded by more recent schemes, with the Haverfordwest Bus and Rail interchange added to the LDP 2 safeguarded schemes. |  |  |  |  |  |  |  |  |
| Summary of Strategic Objective: Building on the County’s strategic location for energy and port-related development (E): The strategic employment site at Blackbridge does not have a current employment-related planning permission. This site is now owned by the development company Egnedol, who proposed a biomass facility together with a number of related projects for the allocated site and significant land areas beyond this. This proposal reached application stage and was classified as a Development of National Significance. However, Welsh Ministers refused the application on 26/06/18. Neither of the two sites at Goodwick has attracted an employment-related planning application since LDP adoption – however, there is an approved residential application on part of the former Dewhirst Factory site, although this has not progressed either. The Authority will continue to monitor uptake of strategic employment sites. The trigger for further investigation has been activated and review of these allocations is taking place in conjunction with preparation of LDP 2. |  |  |  |  |  |  |  |  |  |  |
| Strategic Objective: Supporting the development of the distinctive role of Pembrokeshire’s towns, especially within the Haven Hub (F) & Regenerating town centres & Sustaining & enhancing the rural & urban economy (G) |  |  |  |  |  |  |  |  |  |  |
| Number of applications approved contrary to policies SP 4, SP 14, GN.12, GN.14 | 0 | More than 4 planning applications approved contrary to a single policy over 4 years. | SP 4 0 | SP 4 0 | SP 4 0 | SP 4 0 | SP 4 0 | SP 4 0 | SP 4 0 | SP 4 0 |
|  |  |  | SP 14 0 | SP 14 0 | SP 14 0 | SP 14 0 | SP 14 0 | SP 14 0 | SP 14 0 | SP 14 0 |
|  |  |  | GN.12 0 | GN.12 0 | GN.12 0 | GN.12 2 | GN.12 1 | GN.12 0 | GN.12 0 | GN.12 0 |
|  |  |  | GN.14 0 | GN.14 0 | GN.14 0 | GN.14 0 | GN.14 0 | GN.14 0 | GN.14 0 | GN.14 0 |
| (Core) Amount of major retail, office & leisure development (sq m) permitted in town centres expressed as a percentage of all major development permitted. (TAN 4)* | 100% (figure to exclude schemes which are allocated sites outside town centres) | 90% of target | 0% = 7052.6sq m permitted outside town centres | 29% = 1472 sq m was located within identified Town Centres of a total 5124 sq m permitted | 0% = 1254 sq m (net) permitted outside town centres. No major retail proposals within town centres. | 0% = 2,120 sq m (net) permitted outside town centres | No relevant major applications were approved during this AMR period | No relevant major applications were approved during this AMR period | 0% = 2,805sq m major retail permitted outside town centres. | 100% 2802sq m of major retail, leisure and office space permitted within town centres |
| Level of floorspace of retail development permitted outside town centres other than schemes falling under Policy GN.15 Small Scale Retail or GN.10 (farm shop). | 0% | Narrative on any schemes not permitted under Policy GN.15 or GN.10. | 96% = 6,174.9sq m | 71% = 3,688 sq m. | 100% = 1,254 sqm | 100% = 2,120 sq m (net) | 200 sq metres net increase at an existing store | 328 sq m net increase at an existing service station | No applications were permitted outside of GN.15 and GN.10 | 421 sq m permitted for a drive thru coffee shop, additional floorspace at a supermarket related to home delivery. |
| Progress towards delivery of Retail allocations. | 100% delivered by end of Plan period. | Any allocations which have not gained planning permission by Plan Review (2017). Plan review commenced May 5 2017. There has been no change to the status of LDP1 retail allocations since plan review commenced. RT/040/01 Fred Rees Site, Haverfordwest – application submitted, further information awaited from applicant RT/096/01 St Govan’s Centre – no application submitted, existing retail site within the town centre RT/034/01 Old Primary School Site, Fishguard – The Chimney’s Link redevelopment scheme, including a small retail food extension have been completed. Elements of the allocation have not been implemented. RT/088/01 The Old Primary School Site, Narberth – further planning permission issued, not implemented. Community based group is progressing proposals to relocate the library, and to redevelop the site for retail (A1 and A3 use, and residential use. RT/050/01 Kingsmoor foodstore allocation – Permission has lapsed. The Authority published a Regional Retail Study along with Pembrokeshire Coast National Park Authority and Ceredigion County Council which has provided updated evidence on the need to allocate for retail development at plan review. |  |  |  |  |  |  |  |  |
| Change of presence of A1 uses (unit numbers & floorspace) in primary retail frontages. | At least 66% of the linear frontage is A1 use class within primary frontages | Less than target. | Less than target in the following Town Centres: Fishguard Narberth Pembroke Pembroke Dock | Less than the target in the following Town Centres: Fishguard Haverfordwest Narberth Pembroke | Less than the target in the following Town Centres: Narberth Pembroke Fishguard | Less than the target in the following Town Centres: Narberth Pembroke Fishguard | Less than the target in the following town centres Narberth Pembroke Fishguard | Less than the target in the following town centres Narberth Pembroke Fishguard | Less than target in the following centres Fishguard Pembroke Narberth | Less than target in the following centres Fishguard Pembroke Narberth |
| Percentage of ground floor vacant units in each Town Centre (within identified LDP boundary). | Vacancy levels are no higher than the national (UK) average | Vacancy levels 5% higher than national (UK) average. | UK 13.9% (Source: Local Data Company, December 2013) | UK 13.2% (Source Local Data Company December 2014) | UK 12.5% (Source: Local Data Company, January 2016) | UK 12.7% (Source Local data Company, December 2016) | UK 12.2% (source Local Data Company 2nd Q 2017). | UK 12.4% (source Local Data Company 2018) | UK 12.4% (source Local Data Company Q2 2020) | UK 13.7% (source Local Data Company) Q4 2020 |
|  |  |  | Haverfordwest 9% | Haverfordwest 17% | Haverfordwest 18% | Haverfordwest 25% (16% | Haverfordwest 17% | Haverfordwest 17% | Haverfordwest 21% | Haverfordwest 23% |
|  |  |  | Pembroke Dock 10% | Pembroke Dock 15% | Pembroke Dock 19% | Pembroke Dock 22% | Pembroke Dock 26% | Pembroke Dock 25% | Pembroke Dock 24% | Pembroke Dock 26% |
|  |  |  | Milford Haven 14% | Milford Haven 21% | Milford Haven 18% | Milford Haven 20% | Milford Haven 23% | Milford Haven 19% | Milford Haven 22% | Milford Haven 25% |
|  |  |  | Pembroke 9% | Pembroke 6% | Pembroke 7% | Pembroke 12% | Pembroke 10% | Pembroke 9% | Pembroke 15% | Pembroke 19.5% |
|  |  |  | Fishguard 10% | Fishguard 9% | Fishguard 16% | Fishguard 15% | Fishguard 20% | Fishguard 17% | Fishguard 19% | Fishguard 22% |
|  |  |  | Narberth 4% | Narberth 2% | Narberth 2% | Narberth 6% | Narberth 6% | Narberth 9% | Narberth 11% | Narberth 9% |
| Summary of Strategic Objective: Supporting the development of the distinctive role of Pembrokeshire’s towns, especially within the Haven Hub (F) And Regenerating town centres and Sustaining and enhancing the rural and urban economy (G): The Welsh Government has identified one core indicator for LDPs as the amount of major retail, office & leisure development permitted in town centres expressed as a percentage of all major development permitted. PCC has interpreted this to cover proposals including A1, A2 & A3 use classes. In the AMR period, significant town centre redevelopment proposals were approved by the Authority at Narberth town centre (20/0369/PA), Pembroke town centre (20/0304/PA) and Haverfordwest (19/1320/PA) resulting in a redevelopment floorspace of 2,802 sq metres of A use class, D1,D2 at strategic vacant town centre units. Vacancy levels are above those nationally in Haverfordwest, Pembroke Dock, Milford Haven, Pembroke and Fishguard. Narberth vacancies remain below the national average.) Vacancy relates to A1, A2 and A3 units only. In some cases the 2021 surveys were undertaken whilst units were adjusting to post lockdown and vacancy may be recorded at a higher level than actual. In terms of the primary retail frontages – the impact of Covid 19 on town centres is becoming evident. The Authority is reconsidering the role and effectiveness of primary retail frontages within the LDP review. Many Town Centres across the UK are currently struggling, reflecting wider social & economic changes and the impact of Covid 19. The Transforming Towns Programme was launched in January 2020 to address the decline in town centres and the reduced demand for high street retail. The focus of the Programme is sustainable growth of our towns, through interventions that include improved biodiversity and green infrastructure; reuse of derelict buildings; increasing the variety of services on offer in towns with an emphasis on flexible working and living space; and access to services and leisure. In order to further this ambition support is available in the form of Town Centre Loans accessible by local authorities and third parties in order to support project delivery. In recognition that some projects, particularly in peripheral areas are not considered viable, grant support is also available for key strategic projects in town centres throughout South West region. Eligible areas within PCC’s planning jurisdiction for the Transforming Towns Programme include Haverfordwest, Fishguard and Goodwick, Milford Haven, Pembroke and Pembroke Dock and significant work is going in in relation to these areas. |  |  |  |  |  |  |  |  |  |  |
| Strategic Objective : Developing quality visitor economy founded on a distinct sense of place & an outstanding natural & build environment (H) |  |  |  |  |  |  |  |  |  |  |
| Number of applications approved contrary to policies SP5, GN.16 & GN.17, GN.18 & GN.19 (including at appeal). | No applications approved contrary to policies | More than 4 approvals in 4 years. | SP 5 0 | SP 5 0 | SP 5 0 | SP 5 0 | SP 5 0 | SP 5 0 | SP 5 0 | SP 5 0 |
|  |  |  | GN.16 0 | GN.16 0 | GN.16 0 | GN.16 0 | GN.16 0 | GN.16 0 | GN.16 0 | GN.16 0 |
|  |  |  | GN.17 0 | GN.17 0 | GN.17 0 | GN.17 0 | GN.17 0 | GN.17 0 | GN.17 1 | GN.17 0 |
|  |  |  | GN.18 0 | GN.18 0 | GN.18 0 | GN.18 0 | GN.18 0 | GN.18 0 | GN.18 0 | GN.18 0 |
|  |  |  | GN.19 0 | GN.19 0 | GN.19 1 | GN.19 1 | GN.19 2 | GN.19 0 | GN.19 0 | GN.19 0 |
| Summary of Strategic Objective: Developing quality visitor economy founded on a distinct sense of place and an outstanding natural and built environment (H) There were no applications approved during the monitoring period that were contrary to the Self Catering Tourism Policies. |  |  |  |  |  |  |  |  |  |  |
| Strategic Objective: Sustaining & enhancing the rural & urban economy (C) |  |  |  |  |  |  |  |  |  |  |
| (Core) New employment land developed (Ha/sqm). New employment land developed for offices (Ha/sqm) New employment land developed for industry & warehousing (Ha/sqm). | 100 ha developed by 2021 | Less than 45ha developed by 2017. | 1,154.11Ha developed at 2013 These figures sub-divide as follows: 13.20Ha developed for offices 1,140.91Ha developed for industry / warehousing | An additional 218,287 sqm (21.8Ha) developed from permissions granted post LDP adoption (2013-2015). | Baseline total site area 2013:1137 Ha. Total site area 2015: 1146Ha. Site area in use 2013: 945Ha. Site area in use 2015: 829Ha. Vacant land 2013: 193Ha. Vacant land 2015: 316Ha. Office use: 0.08Ha A2 use plus a small proportion of the 11.96Ha B1 use. Industry & ware-housing use: a large proportion of the 11.96Ha B1 use, plus 366.27Ha B2 use & 159.53Ha B8 use. | Baseline total site area 2013: 1137Ha. Total site area 2016: 1195Ha. Site area in use 2013: 945Ha. Site area in use 2016: 976Ha. Vacant land 2013: 193Ha. Vacant land 2016: 219Ha. Office use: 0.04Ha A2 use plus a small proportion of the 3.94Ha B1 use. Industry and ware-housing use: a large proportion of the 3.94Ha B1 use, plus 259Ha B2 use and 436Ha B8 use. | Baseline total site area 2013: 1137Ha. Total site area 2017: 1200Ha. Site area in use 2013: 945Ha. Site area in use 2017: 984Ha. Vacant land 2013: 193Ha. Vacant land 2017: 216Ha. Office use: 0.153Ha A2 use plus a small proportion of the 5.43Ha B1 use. Industry and ware-housing use: a large proportion of the 5.43Ha B1 use, plus 259Ha B2 use and 434Ha B8 use. | Baseline total site area 2013: 1137Ha. Total site area 2018: 1204Ha. Site area in use 2013: 945Ha. Site area in use 2018: 992Ha. Vacant land 2013: 193Ha. Vacant land 2018: 212Ha. Office use: 0.119Ha A2 use plus a small proportion of the 5.32Ha B1 use. Industry and ware-housing use: a large proportion of the 5.32Ha B1 use, plus 261Ha B2 use and 432Ha B8 use. | Baseline total site area 2013: 1137Ha. Total site area 2019: 1206Ha. Site area in use 2013: 945Ha. Site area in use 2019: 993Ha. Vacant land 2013: 193Ha. Vacant land 2019: 213Ha. Office use: 0.119Ha A2 plus a small proportion of the 5.32Ha B1 use. Industry and ware-housing use: a large proportion of the 5.32Ha B1 use, plus 263Ha B2 use and 434Ha B8 use | No employment survey in 2020/21 |
| Area of land permitted on non-allocated sites (Ha / sqm). | 10% of total employment land permitted. | 50% below target. | Totals permitted on unallocated sites 2013/14: 173,550.00 sqm Unallocated = 0.075% | Totals permitted on unallocated sites 2014/15: 1,528,175.45 sqm Unallocated = 87.7% | Total area permitted for employment uses for unallocated, windfall sites under 0.5Ha in 2015/16: 3.86Ha | Total area permitted for employment uses for unallocated, windfall sites under 0.5Ha in 2016/17: 2.80Ha | Total area permitted for employment uses for unallocated, windfall sites under 0.5Ha in 2017/18: 2.08Ha | Total area permitted for employment uses for unallocated, windfall sites under 0.5Ha in 2018/19: 2.02Ha | Total area permitted for employment uses for unallocated, windfall sites under 0.5Ha in 2019/20: 2.66Ha | Total area permitted for employment uses for unallocated, windfall sites under 0.5Ha in 2020/21: No employment survey in 2020/21 |
| Progress towards delivery of strategic employment sites: - Blackbridge - Pembrokeshire Science & Technology Park - Withybush Business Park - Trecwn | 75% delivered by 2021. | Development not commenced by the following dates: a) Blackbridge (2018) b) Pembrokeshire Science & Technology Park (March 2017) c) Withybush Business Park (March 2017) d) Trecwn (March 2017) | Blackbridge 0 | Blackbridge 0 | Blackbridge 0 | Blackbridge 0 | Blackbridge 0 – DNS application for biomass facility refused 26/06/18. 2018 trigger has been activated. | Blackbridge 0 – DNS application for biomass facility refused 26/06/18. 2018 trigger has been activated. | Blackbridge 0 – DNS application for biomass facility refused 26/06/18. 2018 trigger has been activated. | Blackbridge 0 – DNS application for biomass facility refused 26/06/18. 2018 trigger has been activated. 75% delivery target for 2021 also activated. |
|  |  |  | Science & Technology Park 0 – no new consents in this AMR period | Science & Technology Park 2,065 sq m B1 use | Science & Technology Park 2,065 sq m B1 use | Science & Technology Park 0 – no new consents in this AMR period | Science & Technology Park 0 – no new consents in this AMR period | Science & Technology Park 0 – no new consents in this AMR period | Science & Technology Park 0 – no new consents in this AMR period | Science & Technology Park 502 sq m B1 industrial building consented in this AMR period (20/0567/PA and 20/0937/DC) 75% delivery target for 2021 activated, as that level of development has not been reached on this site. |
|  |  |  | Withybush Business Park 0 – no new consents in this AMR period | Withybush Business Park - Permission for 75 sq m of A1 use, 400 sq m B8 use | Withybush Business Park - Permission for 75 sq m of A1 use, 400 sq m of B8 storage use A non-employment proposal has also been granted pp. | Withybush Business Park - conditional consent for a steel-framed storage unit for UPVC windows & indoor fitness centre. Approved variation of condition place of worship consent. | Withybush Business Park 0 – no further consents since those granted in AMR year 4. | Withybush Business Park – permission granted for an additional 111.48sq m of B2 floor-space during AMR year 6 – application 17/0425/PA. | Withybush Business Park – permission granted for access roads into sites B and C, lighting and attenuation ponds and regrading of land to create two level plateau areas for future development – application 19/0570/PA; consents also granted for repositioning / extension of various facilities at Days Garage, extending onto this site (19/0192/PA) and a discharge of condition consent granted in conjunction with earlier access, footpath, lighting and attenuation proposals (19/0204/DC, relating to 18/1034/PA). | Withybush Business Park During this AMR period, there has been one discharge of condition consent for a 52,900 sq m proposal (19/1351/DC, as a follow up to 19/0570/PA reported in the previous AMR period). 75% delivery target for 2021 activated, as that level of development has not been reached on this site. |
|  |  |  | Trecwn 0 | Trecwn 0 | Trecwn 0 - Permission granted for a wood fuelled power station to generate energy from biomass, outside the allocated site area. | Trecwn 0 – No change. Earlier consents for diesel-fired peaking plant & wood-fuelled power station not started. | Trecwn 0 – no new consents issued during this AMR period – hence the 2017 trigger has been activated. | Trecwn 0 – no new consents issued during this AMR period – hence the 2017 trigger has been activated. | Trecwn 0 – no new consents issued during this AMR period – hence the 2017 trigger has been activated. | Trecwn 0 – no new consents issued during this AMR period – hence the 2017 trigger has been activated. 75% delivery target for 2021 also activated. |
| Progress towards delivery of mixed use sites: - Haverfordwest – Old Hakin Road - Johnston Arnold’s Yard - Dale Road, Hubberston | 66% delivered by 2021 | Sites do not have planning permission by Plan Review (2017). | Haverfordwest – Old Hakin Road 0 | Haverfordwest – Old Hakin Road 0 | Haverfordwest – Old Hakin Road 0 | Haverford-west – Old Hakin Road 0 | Haverfordwest – Old Hakin Road 0 | Haverfordwest – Old Hakin Road 0 | Haverfordwest – Old Hakin Road 0 | Haverfordwest – Old Hakin Road 0 – trigger activated as 66% not delivered by 2021. |
|  |  |  | Johnston Arnold’s Yard 0 | Johnston Arnold’s Yard 0 | Johnston Arnold’s Yard 0 | Johnston Arnold’s Yard 0 - trigger activated | Johnston Arnold’s Yard 0 – trigger activated | Johnston Arnold’s Yard 0 – trigger activated | Johnston Arnold’s Yard 0 – trigger activated | Johnston Arnold’s Yard 0 – trigger activated as no planning permission and 66% not delivered by 2021. |
|  |  |  | Dale Road Hubberston 0 | Dale Road Hubberston 0 | Dale Road Hubberston 0 | Dale Road Hubberston 0 - trigger activated | Dale Road Hubberston 0 – trigger activated | Dale Road Hubberston 0 – trigger activated | Dale Road Hubberston – trigger activated | Dale Road Hubberston 0 – trigger activated as no planning permission and 66% not delivered by 2021. |
| (Core) The extent of primary land won aggregates permitted in accordance with the Regional Technical Statement for Aggregates expressed as a percentage of the total capacity required as identified in the Regional Technical Statement. | Maintenance of the hard rock & sand & gravel land-banks for the duration of the Plan (to 2021) & for 10 years (hard rock) & 7 years (sand & gravel) beyond the Plan period | Further investigation if land bank drops to 12 years (hard rock) or 9 years (sand & gravel), to ensure sufficient provision at end of Plan period. Monitor tonnage permitted. | See Minerals Note 1 from AMR 1 (2013/14). | Trigger for further investigation activated for sand & gravel. See summary text for this Objective in LDP AMR 2. | Trigger for further investigation activated for sand & gravel. See summary text for this Objective in AMR 3. | Trigger for further investigation activated for sand and gravel. See summary text for this Objective, below. | Trigger for further investigation activated for sand and gravel. See summary text for this Objective, below. | Trigger for further investigation activated for sand and gravel. See summary text for this Objective, below. | Trigger for further investigation activated for sand and gravel. See summary text for this Objective, below. The Deposit LDP 2 allocates two sites for sand and gravel quarries, but this Plan is not yet finalised. | Trigger for further investigation activated for sand and gravel. See summary text for this Objective, below. The Deposit LDP 2 allocates two sites for sand and grvel quarries, but this Plan is not yet finalised. A West Wales Statement of Sub-Regional Collaboration for minerals is currently being prepared. |
| Number of applications approved contrary to Policy GN.22. (Please note this is an amended indicator as proposed by AMR 1, paragraph 3.17). | 0 | More than 4 approvals in 4 years. | See Minerals Note 2 from AMR 1 (2013/14). | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Progress towards fulfilling the commitment to find alternative locations for minerals production in non-National Park locations within Pembrokeshire & / or elsewhere in SW Wales. | Regional discussions to resume by 2014 & significant progress towards identification of new mineral reserves in the County &/or SW Wales region demonstrated by 2018 | No trigger, but narrative to update the position. | See Minerals Note 3 from AMR 1 (2013/14). | See summary text for this Objective in AMR 2 (2014/15). | See summary text for this Objective in AMR 3 (2015/16). | See summary text for this Objective in AMR 4 (2016/17). | See summary text for this Objective in AMR 5 (2017/18). | See summary text for this Objective in AMR 6 (2018/19). | See summary text for this Objective in AMR 7 (2019/20). | See summary text for this Objective in AMR 8 (2020/21). |
| Summary of Strategic Objective: Sustaining & enhancing the rural & urban economy (C) The Employment Survey 2019 presents information on employment land & buildings on LDP employment and mixed-use allocations, on the main existing industrial sites & on windfall sites consented since LDP adoption. Key elements of the results for 2019 are presented above. Further information is available in the Employment Survey Report 2019. There was no Employment Survey in 2020, although site-specific updates have been provided for monitored sites by this AMR. There has been some progress towards delivery of the strategic employment sites. The target for 2021 is 75% delivery and there are triggers for further investigation if there has been no development at Blackbridge by 2018 and the three other sites by March 2017. There had been no development at Blackbridge by 2018 and hence the trigger for further investigation has been activated. Similarly, there had been no development commenced at Trecwn by 2017 and hence the trigger for this site has also been activated. All the strategic sites failed to reach the 75% delivery target set for 2021. The Authority will continue to monitor uptake on these sites. At Blackbridge, Welsh Government & Pembrokeshire County Council sold their land holdings in this area to the development company Egnedol. Egnedol submitted a planning application for a biomass facility (and other related development proposals) on the strategic site and additional land beyond the allocated area. This was classified as a Development of National Significance (DNS) and hence was administered by the Planning Inspectorate. Welsh Ministers refused the application in AMR period 6. The allocated land at Blackbridge and some further land beyond its boundary is within the Haven Waterway Enterprise Zone. At the Pembrokeshire Science & Technology Park, development got underway several years ago with the construction of the Bridge Innovation Centre. More recently, a steel framed use class B1 industrial building, reported as consented in AMR 2, has been completed and a further site was consented during 2020/21 (with development underway August 2021). This site is also within the Haven Waterway Enterprise Zone. Some parts of the Withybush Business Park site have already been developed. There is also road infrastructure in place that will serve undeveloped parts of the site. This site is within the Haven Waterway Enterprise Zone. Various proposals at this site were consented during earlier AMR periods, with further consents granted during AMR years 6 and 7 and a discharge of condition application consented during AMR year 8. At Trecwn, buildings & infrastructure relating to earlier military uses remain. No new planning permissions have been granted during the AMR 8 period but permission was granted within the allocated area for a diesel-fired peaking plant in 2012 (before LDP adoption) and outside the allocated area (but within the Trecwn valley) for a wood-burning power station, early in the AMR 3 period. Neither proposal has been implemented. Monitoring triggers have now been activated at all four LDP 1 strategic employment sites. The Council has commissioned an updated Two County Economic Study assessing the need for strategic employment sites as part of its LDP 2 Review. The main message from the update is that, whilst the amount of land required for broad sectors may have changed, the impact on the overall requirement is averaged. Indeed, when compared to the previous forecasts, the 2021 data shows a slightly higher land requirement in both geographies when compared to the 2020 data, although slightly lower than requirements identified in 2019. For the majority of sectors, this projection continues to relate to the impact of the pandemic and the time needed to recover to pre-pandemic employment levels before growth. Most of the forecasts for broad sectors therefore show a ‘lag’ with employment levels taking time to bounce back. The changes in land demand also reflect some key changes in the forecasts, including a reduction in the forecast amount of B8 land (associated with transport and storage) which drives the overall requirement down from the 2019 forecasts. On the three mixed-use allocation sites, the target is for 66% delivery by 2021, with a 2017 trigger for further investigation of sites that do not have planning permission by that date. Only the Old Hakin Road, Merlins Bridge, site has planning permission and none of the sites has been delivered, hence monitoring triggers have now been activated at all three LDP 1 mixed use sites. At Old Hakin Road, Merlins Bridge, planning permission for mixed-use development was first granted in 2004, since when there have been various renewals, reserved matters approvals & modifications, the most recent of which were 14/0151/PA, approved on 01/08/14 and (during year 7) 18/0171/PA, which varies and removes some of the conditions on the 2014 permission and was approved on 30/07/19. The monitoring trigger has been activated due to non-delivery. At Arnold’s Yard, Johnston, there are no recent planning applications and historic uses have ceased. The monitoring trigger was activated in 2017 (AMR 4) and this has been taken into consideration in preparing the Deposit LDP 2. The non-delivery monitoring trigger has also been activated now. The mixed-use site at Dale Road, Hubberston, Milford Haven, remains undeveloped & there have been no planning applications post LDP adoption. The monitoring trigger was activated in 2017 (AMR 4) and this has also been taken into consideration in preparing the Deposit LDP 2. The non-delivery monitoring trigger has also been activated now. Regarding minerals, the land-bank in SW Wales for hard rock production sites outside the National Park is extensive, although a small shortfall may emerge towards the end of the LDP 2 plan period. The eventual cessation of National Park production is therefore unlikely to be problematic, as alternatives outside the Park boundary are available. Also, during the AMR 8 period, consent was granted for an extension to the Slade Hall quarry, including a weighbridge and weighbridge office. This will help to offset any long-term shortfall in the hard rock landbank. However, for sand and gravel, the landbank is less substantial and potential new terrestrial production sites have therefore been identified in conjunction with Plan Review. The Deposit version of LDP 2 makes two new allocations for sand and gravel quarries in the Council’s planning area and these will be tested through LDP examination processes in due course. Work has also commenced on the preparation of a Statement of Sub-Regional Collaboration for minerals for the RTS 2nd Review West Wales sub-region. This will provide an opportunity to seek solutions to minerals landbank shortfall issues on a sub-regional basis. The economic mineral resource of the Plan area is safeguarded in accordance with Welsh policy guidance. Good practice guidance has been prepared to provide practical advice on the consideration of this matter in the course of evaluating the merits of planning applications in the safeguarded area. Monitoring for AMRs 2 to 8 indicates that no applications have been approved contrary to the provisions of GN.22. |  |  |  |  |  |  |  |  |  |  |
| Strategic Objective: Developing vibrant communities providing a range & mix of homes & local services (D) (See also indicators for Sustaining & enhancing the rural & urban economy) |  |  |  |  |  |  |  |  |  |  |
| (Core) Housing land supply (TAN 1) | Minimum 5 years housing land supply | Supply less than 5.5 years. | 4.9 years indicated by 2012-2013 JHLAS | 5.3 years indicated by 2013-2014 JHLAS. | 5.0 years indicated by 2014-2015 JHLAS. | 5.1 years indicated by 2015-2016 JHLAS. | 5.1 years indicated by 2016-2017 JHLAS. | 4.5 years indicated by 2017-2018 JHLAS. | 3.5 years indicated by 2018-2019 JHLAS. | Indicator no longer relevant see commentary below and Appendix 2. |
| Annual dwelling completions & commitments. | Average of 500 new completed dwellings per year over first 4 year period Average of 640 new completed dwellings per year in remaining years | 10% below target. | 459 (2013-2014 Housing Survey) | 588 (2014-2015 Housing Survey). | 405 (2015-2016 Housing Survey) | 365 (2016-2017 Housing Survey). | 286 (2017-2018 Housing Survey). | 419 (2018-2019 Housing Survey). | 267 (2019-2020 Housing Survey using Building Regulations data only) | 340 (2020-21) |
| (Core) Amount of housing development permitted & built on allocated housing sites as a percentage of the total housing allocation & as a percentage of the total housing development permitted. | 80% of allocations should be completed by 2021. As a total of all housing development permitted, a minimum of 60% should be on allocated sites | 30% of allocations should be permitted by March 2017. Investigation if permissions on allocated sites are below 60% of total. | 67% of allocations were permitted and 25% of allocations were built as a percentage of the total housing allocation by March 2017. Therefore no further investigation is required. 67% of allocations were permitted as a percentage of the total housing development permitted by March 2017. 59% of allocations were built as a percentage of the total housing completions. |  |  |  |  |  |  | 1197 units built since Plan adoption by 2021 were on allocated sites out of 3129 total completions (38%). Allocated sites are being re-assessed through Plan review. |
| Progress towards delivery on the following housing sites: - Slade Lane South, Haverfordwest - Slade Lane North, Haverfordwest - Maesgwynne, Fishguard - Shoals Hook Lane | All sites should deliver identified units anticipated in the Plan by 2021 | Development not commenced by the following dates: a) Slade Lane South, Haverfordwest – 2017 b) Slade Lane North, Haverfordwest – 2020 c) Maesgwynne, Fishguard – March 2017 d) Shoals Hook Lane – March 2017. | Slade Lane South Planning permission in place (outline) for 729 residential properties, a Superstore & Petrol Filling Station. | Slade Lane South Permission still in place. | Slade Lane South Permission still in place. | Slade Lane South Permission still in place. A Section 73 was approved on 23/01/17 to extend the time for the submission of reserved matters on residential site. | Slade Lane South Permission still in place. A variation of condition application was conditionally approved on 13/10/17. | Slade Lane South A Reserved Matters Application 18/1040/PA for 115 dwellings was approved on 24.07.19 | Slade Lane South As reported last year, a Reserved Matters Application 18/1040/PA for 115 dwellings (phase 1 details) was conditionally approved on 24/07/19. In addition to this, there were three Discharge of Conditions applications affecting the two Slade Lane sites determined in AMR year 7 (18/1222/DC, 18/1035/DC and 19/0303/DC) and two Non-Material Amendment applications (19/0777/NM and 19/1276/NM). | Slade Lane South In AMR year 8 there was one cancelled application which proposed a non-material amendment to 18/1040/PA (reported in AMR year 7). Two further applications of note are: 20/0268/PA, which sought to vary condition 3 of 16/0858/PA to allow an extension of time for submission of reserved matters for later phases of Slade Lane South and North (conditionally approved in AMR year 9 – 17/06/21) 21/0237/MD – which seeks to modify a S.106 legal agreement of 2014 (currently undetermined – at August 2021). Onsite infrastructure works have now commenced but not the construction of the 115 dwellings in phase 1. |
|  |  |  | Slade Lane North As Above | Slade Lane North As Above | Slade Lane North As Above | Slade Lane North As Above | Slade Lane North As above, but with 24 dwelling approved on a smaller part of the site. | Slade Lane North Outline permission still in place | Slade Lane North Outline permission still in place. In addition to what is reported for the site above, implementation has commenced on the part of the North site in Hill West ownership, based on 15/0250/PA and 18/0094/PA. There have also been various Discharge of Condition and Non Material Amendment applications on this part of the site, including 18/1265/DC, determined in AMR year 7. | Slade Lane North On the part of the site being developed by Hillwest Ltd, a 24 dwelling proposal is now underway (with half the dwellings completed and the majority of the remainder under construction. Application 21/0430/PA seeks removal of a condition which restricts occupation of dwellings to 8 until a pedestrian link is constructed. This is currently undetermined (in August 2021). On the part of the site owned by Conygar, please see the note on 20/0268/PA recorded under Slade Lane South. |
|  |  |  | Maesgwynne Planning permission in place - 07/1454/PA (outline) – residential & 08/0829/PA (RM) – residential. | Maesgwynne Planning permission in place 07/1454/PA (outline) expires 16/10/2016. S73 application undetermined at base date of AMR. | Maesgwynne Planning permission in place 07/1454/PA (outline), expires 16/10/2016. S73 application undetermined at base date of AMR. | Maesgwynne Planning permission in place 07/1454/PA (outline), S73 extension of time period, decision date 19/08/2016 (14/0070/PA). The section 106 was signed on 4th August 2016. | Maesgwynne No change | Maesgwynne 18/0018/DC discharge of conditions 8 & 11 of 09/0724/PA. Conditionally approved on 10th April 2018. | Maesgwynne The Parc Loktudi element of the site continues to be built out. Following 18/0018/DC in year 6, a further application was received relating to plots 42-48 at Parc Loktudi. This proposed variation of condition 2 on earlier application 09/0724/PA (14 dwellings) and was conditionally approved on 20/03/20 (19/0958/PA). No applications have been received in AMR year 7 relating to the remainder of the site. | Maesgwynne Development activity is restricted to the Parc Luktudi element of the site. The most recent permission was 19/0958/PA, reported in AMR year 7. The remainder of the site is undeveloped. |
|  |  |  | Shoals Hook Lane No permission | Shoals Hook Lane No permission | Shoals Hook Lane No permission | Shoals Hook Lane No permission. | Shoals Hook Lane No permission. | Shoals Hook Lane No permission. | Shoals Hook Lane No permission. | Shoals Hook Lane No permission. |
| Affordable Housing percentage target in GN.27 | Target will reflect economic circumstances | Should average house prices increase by 5% above the base price of 2012 levels sustained over 2 quarters then the Authority will consider other triggers identified in the Affordable Housing SPG & may conduct additional viability testing & modify the targets established in GN.27 & GN.28 | Base price September – December 2012 was £155,000. No increase by 5% over 2 quarters through monitoring (see LDP Affordability Index June 2014). | Base price September – December 2012 was £155,000. No increase by 5% over 2 quarters through monitoring (see LDP Affordability Index June 2015). | Base price September – December 2012 was £155,000. No increase by 5% over 2 quarters through monitoring (see LDP Affordability Index Sept 2016). | Base Price September - December 2012 was £155,000. No increase by 5% over 2 quarters through monitoring (see LDP Affordability index December 2016). | Base Price September - December 2012 was £155,000. No increase by 5% over 2 quarters through monitoring (see LDP Affordability index December 2016). | Base Price September – December 2012 was £155,000. The evidence gathered for monitoring between 1st April 2016 and 31st December 2017 does not conclusively indicate that there has been a sufficient change in Housing Market Indicators to require a re-assessment of the development viability evidence that influenced the LDP targets for Affordable Housing. The matter will, however, be re-considered in conjunction with LDP review. | Base Price September – December 2012 was £155,000. The evidence gathered for monitoring between 1st April 2016 and 31st December 2017 does not conclusively indicate that there has been a sufficient change in Housing Market Indicators to require a re-assessment of the development viability evidence that influenced the LDP targets for Affordable Housing. The matter is being re-considered in conjunction with LDP review. | A further review of the Affordability Index is now underway, although the results will not be available in time for inclusion in this AMR (year 8). |
| (Core) The number of net additional affordable & general market dwellings built (TAN 2) | 5,700 dwellings by 2021 including 980 affordable housing dwellings by 2021 | If total number of dwellings built by Plan Review (2017) is less than 50% of target. | 459 (2013-2014 Housing Survey) | 588 (2014-2015 Housing Survey). | 405 (2015-2016 Housing Survey) | 365 (2016-2017 Housing Survey). | 286 (2017-2018 Housing Survey). | 419 (2018-2019 Housing survey) | 267 (2019-2020 Housing Survey – please note this was a partial survey based on desk-top analysis) | 340(2020-2021 Housing survey) |
| Total number of affordable homes granted planning permission. | 980 by 2021 | If less than 50% of target by Plan Review (2017). | 323 | 265 | 125 | 190 No further investigation needed (903 total) | 133 No further investigation needed (1036 total) | 170 | 70 (includes 8 rural enterprise dwellings)? | 100 (includes 1 rural enterprise dwelling, PCC and RSL sites |
| Number of affordable homes gaining planning permission through planning obligations. | 476 by 2021 | If less than 50% of target by Plan Review (2017). | 232 with financial contribution of £395,207.25 on S106 agreements signed in the last financial year. | 220 with financial contribution of £2,244,805.25 on S106 agreements signed in the last financial year. | 74 | 141 with financial contribution of £714,793.85 on S106 agreements signed in the last financial year. | 59 with financial contribution of £1,576,307.00 on S106 agreements signed in the last financial year. | 7 with financial contribution of £699,530.75 on S106 agreements signed in the last financial year. | 62 with financial contribution of £1,940,706.95 on S106 agreements signed in the last financial year | 7 with financial contributions of £408,181.25 on S.106 Agreements signed in the last financial year. |
| Number of affordable homes permitted as Exception sites. | 40 by 2021 | If less than 20 by Plan Review (2017). | 47 | 0 | 10 | 64 | 30 | 2 | 10 | 0 |
| Number of affordable homes permitted delivered by Registered Social Landlords. | 401 by 2021 | Investigation if less than 200 by Plan Review (2017). | 88 permissions gained by PHA & Tai Cantref (excludes RM). | 40 permissions (excludes RM). | 43 units permitted gained by PHA & Tai Cantref (excludes RM) | 123 units permitted gained by PHA. (294 units permitted by Plan Review. No further investigation needed). | 127 units permitted gained by PHA. (421 units permitted by Plan Review. No further investigation needed). | 159 | 0 Permissions permitted gained by ATEB & Tai Cantref | Total 92 Permissions permitted, 66 by ATEB, 26 by PCC. |
| Number of rural workers dwellings granted planning permission | 40 by 2021 | 50% of target. | 3 | 5 | 4 | 1 | 2 | 2 | 8 | 1 |
| Indication of general level of Affordable Housing Need. | No significant increases annually. | Level of need varies by over 10% in comparison with 2012 level as measured by the Common Housing Register. | 1,641 Affordable Homes required each year | 1,641 Affordable Homes required each year | 1,641 Affordable Homes required each year | 1,641 Affordable Homes required each year | 1,641 Affordable Homes required each year | 1,641 Affordable Homes required each year | 1,641 Affordable Homes required each year | Updated Local Housing Market Assessment produced by HDH Planning and Development July 2021 463 for PCC and 564 for Pembrokeshire including PCNPA. |
| Number of affordable dwellings with planning permission & number built as a percentage of all new housing with planning permission & built. | 98 affordable dwellings per annum consented; affordable housing to be at least 15% of overall permission & completion. | Further investigation if affordable housing is less than 12.5% of overall permissions. | 323 gained planning permission out of a total of 1,547 new houses permitted (20%). 73 affordable units built 2013-2014, out of a total of 459 built (15.9%). | 265 gained planning permission out of a total of 1,210 new houses permitted (21.9%). 117 affordable units built 2014-2015 out of a total of 588 built (19.8%). | 119 gained planning permission out of a total of 922 houses permitted (12.9%). 131 affordable units built 2015-2016 out of a total of 405 built (32%). | 190 gained planning permission out of a total of 691 houses permitted (27.5%). 90 affordable units built 2016-2017 out of a total of 365 built (25%). | 133 gained planning permission out of a total of 608 houses permitted (21.9%). 48 affordable units built 2017-2018 out of a total of 286 built (17%). | 170 gained planning permission out of a total of 564 houses permitted (30.1%). 141 affordable units built 2018-2019 out of a total of 419 built (34%). | 62 gained planning permission out of a total of 200 houses permitted (31%). 77 affordable units built 2019-2020 out of a total of 267 built (29%) | 100 affordable homes gained planning permission out of a total of 343 which is 29.2%. 102 affordable units built 2020-2021 out of a total of 340 built (30%). |
| Proportion of housing development fulfilling affordable housing contributions sought by the authority. | 75% of development to meet or exceed contribution rate; 95% of development to make some form of contribution to affordable housing. | 10% on targets. | 86.2% of housing proposals provided Affordable Housing contributions. (50 / 58 apps where AH contributions could have been sought). | 89.1% of housing proposal provided Affordable Housing contributions (57 / 64 apps where AH contributions could have been sought). | 90% of housing proposal provided Affordable Housing contributions (54 / 60 apps where AH contributions could have been sought). | 89.4% of housing proposal provided Affordable Housing contributions (42 / 47 apps where AH contributions could have been sought). | 86.1% of housing proposal provided Affordable Housing contributions (31 / 36 apps where AH contributions could have been sought). | 87.8% of housing proposal provided Affordable Housing contributions (41 / 46 apps where AH contributions could have been sought). | 79% of housing proposal provided Affordable Housing contributions (33 / 42 apps where AH contributions could have been sought). | 78% of housing proposal provided Affordable Housing contributions (25 / 32 apps where AH contributions could have been sought) |
| (Core) Average density of housing permitted on allocated sites. | 30 dph in Hub Towns & 25 dph in Rural settlements. | Further investigation if less than 25dph in urban areas & less than 20dph in rural areas. | Hub Towns 29 dph | Hub Towns 29 dph | Hub Towns 37 dph | Hub Towns 31 dph | Hub Towns 31 dph | Hub Towns 24 | Hub Towns 35 dph | Hub Towns N/A |
|  |  |  | Rural Settlements 27 dph | Rural Settlements 24 dph | Rural Settlements 26 dph | Rural Settlements 22 dph | Rural Settlements 24 dph | Rural Settlements 40 | Rural Settlements 24 dph | Rural Settlements N/A |
| Average density of housing permitted on windfall sites. | 30 dph in Hub Towns & 25 dph in Rural settlements. | Further investigation if less than 25dph in urban areas & less than 20dph in rural areas. | Hub Towns 92 dph Rural Settlements 20 dph | Hub Towns 60 dph Rural Settlements 19 dph | Hub Towns 40 dph Rural Settlements 24 dph | Hub Towns 62 dph Rural Settlements 27 dph | Hub Towns 38 dph (74% BF) Rural Settlements 21 dph (70% BF) | Hub Towns 26.9dph (67% BF) Rural Settlements 18dph (51% BF) | Hub Towns 37dph Rural Settlements 20dph | Hub Towns 38 Rural Settlements 35.9 |
| Number of sites & pitches permitted & completed for gypsies & travellers accommodation. | 40 additional Gypsy Traveller pitches are provided by the end of 2015. | Less than 40 permitted by the end of 2015. | 15 pitches permitted since GTANA 2010 | 19 pitches permitted since GTANA 2010. | 26 pitches permitted since GTANA 2010. | 35 pitches permitted since GTANA 2010. | 38 pitches permitted since GTANA. | 51 pitches and 1 travelling show persons yard permitted since GTANA 2010 | 53 pitches and 1 travelling show persons yard permitted since GTANA 2010 | 57 pitches and I travelling show persons yard permitted since GTANA 2010 |
| Progress towards take up of allocated sites for gypsies & travellers accommodation. | 40 additional Gypsy Traveller pitches are provided by the end of 2015. | Less than 40 permitted by the end of 2015. | Planning permission gained for 3 at Castle Quarry | 3 pitches delivered at Castle Quarry. | Application to de-register common land in Kilgetty successful. | Planning application at Kilgetty anticipated by end of 2017 | Planning application for 12 pitches at Kilgetty under consideration during this AMR. | Permission granted for 12 pitches at Kilgetty (17/0790/PA) and funding in place. | Allocated extension to Kilgetty Kingsmoor site under construction. | Allocated extension to Kilgetty Kingsmoor site due to complete this autumn following a retender process. |
| Meeting newly arising need (post 2014) by the end of 2019 (Level of need identified within Gypsy Traveller Accommodation Needs Assessment produced end of 2014). | Need identified in 2014 survey met by the end of 2019. | Identified need not met by 2019. Survey superseded by 2015 GTAA. The Authority has produced a draft GTAA 2019 which remains with Welsh Government for Authorisation (Aug 2021). The level of need within the 2019 draft is reduced, in-line with longer term trends. |  |  |  |  |  |  |  |  |
| Meeting newly arising (2016) need by the end of 2021 Level of need identified within Gypsy Traveller Accommodation Needs Assessment (produced end of 2016) | Need identified in 2016 survey met by the end of 2021. | No trigger. | N/A | N/A | Draft GTAA has been produced but not yet finalised. | GTAA approved by Welsh Government 2016. | GTAA 2015 identified a need for 32 pitches plus 2 travelling show-peoples yards. A total of 19 pitches permitted since the GTAA. | GTAA 2015 identified a need for 32 pitches plus 2 travelling show-peoples yards. A total of 31 pitches and 1 travelling showpersons yard permitted | GTAA 2015 identified a need for 32 pitches plus 2 travelling show-peoples yards. A total of 33 pitches and 1 travelling showpersons yard have been approved, and 1 established yard is outside enforcement for elements of the development. Need has been met. | The 2019 GTAA remains draft. The need arising within the GTAA 2015 has been met. |
| Number of applications approved contrary to the protective aim of Policy GN.33. | 0 | 3 over 3 years. | 0 | 0 | 2 (14/1103/PA, 15/0132/PA) | 0 | 0 | 0 | 0 | 0 |
| Summary of Strategic Objective: Developing vibrant communities providing a range and mix of homes and local services (D) (See also indicators for sustaining and enhancing the rural and urban economy): Housing In March 2020 Welsh Government revoked Tan 1 Joint Housing Land Availability Studies and made revisions to the Housing Delivery section of Planning Policy Wales. These changes remove the five year housing land supply policy and replace it with a policy statement making it explicit that the housing trajectory will be the basis for monitoring. This AMR includes information on the LDP Housing trajectory as Appendix 2 as required by Planning Policy Wales and in accordance with guidance set out in the Development Plans Manual Edition 3. It demonstrates that the land supply available is sufficient to deliver anticipated completions. It indicates that cumulative completions have been below the anticipated annual build rate. This information has been assessed as part of LDP 2 Review and (alongside demographic information) has fed into a lower housing requirement for LDP 2 in comparison with the current LDP. 340 new dwellings were built in this monitoring period. The 10 year average build rate between 2009-2019 (pre-Covid) was 379 per year, the most recent survey therefore suggests that house building in 2020-21 was just below historic pre-Covid average. In total 3129ellings have been completed since Plan adoption. Analysis conducted as part of the Plan Review suggests that the overall population and household projections used to derive the LDP target were high in comparison with more recent projections and that migration levels over the last 5 years have been below historic levels. This is likely to have impacted on local build rates. Further analysis of housing need will take place as part of Plan Review. The target of 15% of affordable housing has been met for completions and for permissions this year. The trigger for further investigation has not been met. In terms of the strategic housing sites identified in the Plan all 3 have met the trigger for review. Planning permission was been gained for 729 residential homes on the sites identified at Slade Lane North & Slade Lane South in Haverfordwest in AMR 1. As reported in AMR 2, the applicant has discharged all pre-commencement conditions in relation to access & access works have almost been completed to the site. All pre-commencement financial contributions required by the S.106 agreement have been received by the Authority. A Section 278 agreement has been completed & a bond received by the Authority. The Sewage bond & utility infrastructure agreement have been completed & bonds paid. A land transfer for Education purposes has also taken place. A section 73 application has been made to extend the time for submission of the Reserved Matters on the residential element of the proposal. A further application relating to this site was determined in AMR year 5 – 17/0520/PA, a variation of condition application on 12/0829/PA, conditionally approved on 13/10/17. A Reserved matters application 18/1040/PA for 115 dwellings was approved on 26/7/19. No planning applications have been received on Shoals Hook Lane in Haverfordwest. In Fishguard, the Maesgwynne site has an existing permission on part of the site. A further planning application, to extend the time period for the submission of reserved matters, was conditionally approved in AMR year 4. The section 106 was signed on 4th August 2016. From those residential developments on which PCC was able to seek contributions towards affordable housing it did so on 78% (25 out of 32 planning applications). \ PCC was not able to seek contributions towards affordable housing on a total of 6 applications as two sites were unviable, and four S73 that were a variation to a previous applications determined during the JUDP. In total 100 Affordable Homes gained planning permission, of these 7 affordable homes were negotiated through section 106 legal agreement, 26 were Pembrokeshire County Council sites, 66 Registered Social Landlord sites, with financial contributions of just over £403,181.25 signed in the last financial year. PCC continues to monitor the number of permissions given on exception sites – no affordable homes gained planning permission on exception sites during the AMR 8 period. In line with commitments in the SPG & AMR, PCC is continuing to monitor house prices & other indicators to assess whether any changes are required to the levels of Affordable Housing contributions set out as indicative targets. Monitoring to date has indicated that no change is necessary & the targets of the Plan remain appropriate (see LDP Affordability Index). The Affordability Index was last reviewed in 2018 (incorporating the data from 1st April 2016 to 31st December 2017 for the first time) and a further review is now underway. However, the results will not be available in time for inclusion in this AMR (year 8). The matter is also being reviewed in conjunction with preparation of LDP 2. Whilst levels of need for Affordable Housing are still acute in Pembrokeshire the Plan is successfully delivering high levels of Affordable Housing.. An updated LHMA was prepared during 2021 and will inform the Plan Review. Stakeholders have requested that the AMR include information on the way in which any commuted sums for Affordable Housing have been spent by the Authority. During the year 2020–2021 5 schemes were identified and £62,574.00 was paid to the RSL’s by the authority compared to 2019-2020 where 6 schemes and £157,404.17, 5 schemes and £134,298 in2018-2019 £125,291 in 2017-2018, 2016-2017 - four schemes were identified and £107,909.96 was paid to the RSLs by the Authority. In relation to density, this years figures are largely on have far exceeded the target on windfall sites in urban and rural areas.. No applications were approved on allocated sites during the AMR 8 period. Gypsy Traveller Provision This draft GTAA was approved by Welsh Government in February 2016 & indicated a need for 32 pitches between 2015 &end of 2020 – a lower need than that indicated by previous assessments. This lower need suggests that the number of private pitches gaining permission is having an impact on the levels of need in Pembrokeshire. In terms of Gypsy Traveller pitches, since the GTAA assessment took place in 2015 (approved by Welsh Government 2016), consent has been granted for 373 traveller pitches, including consent for 12 pitches providing an extension to the council site at Kingsmoor Kilgetty. Development has commenced to implement the consent (17/0790/PA), with delays due to Covid 19. In terms of the LDP, current allocations & policies are enabling both private & allocated sites to gain permission & on this basis no further investigation is required at present. An updated GTAA was submitted to WG in Autumn 2019, but has not yet been approved. Once agreed this document will inform Plan Review. |  |  |  |  |  |  |  |  |  |  |
| Strategic Objective: Delivering design excellence & environmental quality (B) & Protecting & enhancing the natural & built environment (J) |  |  |  |  |  |  |  |  |  |  |
| Number of planning permissions granted contrary to Policy GN.1, the protective aim of criterion 3. | 0 | More than 4 such permissions in 4 years. | 6 | 12 | 1 | 0 | 0 | 0 | 0 | 0 |
| Number of housing permissions within Settlement Boundaries as a percentage of all housing permissions. | 98% | 5% a year outside settlement boundaries over 4 years. | 94% | 96.9% | 93% | 93% | 95.5% | 95.7% | 95.2% | 92.1% |
| Number of permissions approved contrary to Policy SP16. | 0 | More than 4 in 4 years. | 0 | 0 | 0 | 0 | 4 (All determined by appeal) | 0 | 0 | 0 |
| (Core) Amount of Greenfield land lost to development (ha) which is not allocated in the Plan. | None (No target) | None (No trigger) | 365.07 ha | 299.8 ha | 41.14 ha | 62.52ha | 46.339 ha | 15.18ha | 17.63ha | 15.6ha |
| Amount of Greenfield lost to development outside settlement boundaries. | None (No target) | None (No trigger) | 338.98 ha | 280.64 | 32.02 ha | 50.22 ha | 28.49 ha | 17.43ha | 16.5ha | 19.88 |
| Loss of Open Space as a result of development (ha) which is not allocated in the Plan. | None (No target) | None (No trigger) | 0 | 0.15ha (13/1092/PA) | 0 | 0 | 0 | 0 | 0 | 0 |
| Number of planning permissions granted contrary to the aim of Policy GN.37. | None | More than 4 in 4 years. | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Number of planning permissions, listed building consents & SAM consents granted contrary to Policy GN.38. | None | More than 4 in 4 years. | 3 | 12 | 2 | 0 | 1 | 0 | 1 | 0 |
| (Core) Amount of new development (ha) permitted on previously developed land (brownfield, redevelopment & conversions) expressed as a percentage of all development permitted. | No target | No trigger | 80.75ha (18%) | 46.87ha (11.3%) | 291.05ha (85%) | 115.50ha (63%) | 57.51ha (50.6%) | 59.87ha (82%) | 124.77ha (73%) | 61.97ha (82%) |
| (Core) Amount of waste management capacity permitted | No target | No trigger | 3.65 ha | 4.20 ha | 3.32 ha | 1.11 ha | 1.00 ha | 1.20 ha | 5.05 ha | 0.56 ha |
| Progress towards finding a new Civic Amenity Site to serve SE Pembrokeshire. | Provision of new site by 2015. | No planning permission in place by April 2014 & if site is not operational by 2015. | Devonshire Drive, near New Hedges conditionally approved 17/07/14 | New facility conditionally approved on 17/07/14 operational from Easter 2015. | The requirement of this indicator has been met. | The requirement of this indicator has been met. | The requirement of this indicator has been met. | The requirement of this indicator has been met. | The requirement of this indicator has been met. | The requirement of this indicator has been met. |
| Winsel – Provision of extension to civic amenity site | Scheme implemented | No planning permission in place by April 2014 & if site is not operational by 2015. | Planning permission was granted on 0.23ha of the allocated site on 08/05/13. | The site is fully operational. | The requirement of this indicator has been met. | The requirement of this indicator has been met. | The requirement of this indicator has been met. | The requirement of this indicator has been met. | The requirement of this indicator has been met. | The requirement of this indicator has been met. |
| Summary of Strategic Objective: Delivering design excellence and environmental quality (B) And Protecting and enhancing the natural and built environment (J): The area of Greenfield land permitted for development which is not otherwise allocated is still above the target of 0ha. The area of Greenfield land lost to development in countryside locations is 19.88ha which is higher than previous years but can largely be attributed to the employment allocation coming forward at Withybush, and a quarry extension, and as in previous years applications for agriculture sheds, slurry stores etc, a small area permitted for residential use (rural enterprise workers dwellings and one planet development), and some tourism proposals The Authority will continue to monitor this area. The trigger for permissions, listed building consents & SAM consents granted contrary to Policy GN.38 was met during the early part of the Plan period (but has since not been triggered ). However, the wording of GN.38 is such that even where a limited adverse effect is identified, a proposal must be considered to be contrary to the policy. Consideration will be given to re-examining this wording at Plan Review, to ensure that only those proposals with a significant adverse effect are deemed contrary to policy. The new waste management capacity permitted between 01/04/20 & 31/03/21 was 0.56 ha on 2 sites: - Waterloo Sewage Pumping Station – replacement of pumping station, emergency storage chamber and fencing (0.04 ha) - Land to the west of Greenacres Skip Hire, Dwrbach, Fishguard – extension of recycling facility (0.52 ha) In addition to the above, there was also a discharge of condition consent issued for a spoil disposal proposal at Pembroke Oil Refinery (the parent consent having been reported in AMR year 7) and a refusal of a variation of condition application at Highway House, Ferry Terrace, Pembroke Dock (relating to a waste transfer and recycling operation). In terms of the other indicators associated with waste, both relate to progress with site delivery. In each case, the anticipated facilities have now been delivered and the requirements of the indicators are therefore met. |  |  |  |  |  |  |  |  |  |  |

## Appendix 2 – Cumulative Housing Completions and Housing Trajectory

Development Plans Manual Edition 3 was published in March 2020.  This introduces a change to the way in which total cumulative completions are monitored against the anticipated cumulative completion rate.  The manual notes that for those plans published prior to the publication of the DPM, cumulative completions will be measured against the cumulative average annual housing requirement set out in the plan.  This should be presented in AMRs and the information should be prepared with the involvement of a Housing Stakeholder group.  The table below has been prepared with this engagement.

Diagram A:  Housing Development Trajectory

|  | 2012-2013 | 2013-14 | 2014-15 | 2015-16 | 2016-17 | 2017-18 | 2018-19 | 2019-20 | 2020-21 | 2021-22 | 2022-23 | 2023-24 | 2024-25 | 2025-26 | 2026-27 | 2027-28 | 2028-29 | 2029-30 | 2030-31 | 2031-32 | 2032-2033 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Actual Completions Large | 288 | 314 | 410 | 224 | 280 | 231 | 299 | 226 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Actual Completions Small | 109 | 145 | 178 | 181 | 85 | 55 | 120 | 41 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Allocated Sites During Year |  |  |  |  |  |  |  | 279 | 324 | 181 | 138 | 49 | 435 | 347 | 35 | 4 | 0 | 0 | 0 | 0 | 0 |
| Anticipated Landbank Completions |  |  |  |  |  |  |  | 532 | 575 | 490 | 335 | 167 | 546 | 393 | 42 | 4 | 0 | 0 | 0 | 0 | 0 |
| Anticipated Completions Large Windfall |  |  |  |  |  |  | 0 | 0 | 102 | 102 | 102 | 102 | 102 | 102 | 102 | 102 | 102 | 102 | 102 | 102 | 102 |
| Anticipated Completions Small Windfall* |  |  |  |  |  |  | 98 | 98 | 98 | 98 | 98 | 98 | 98 | 98 | 98 | 98 | 98 | 98 | 98 | 98 | 98 |
| Average Annual Requirement (AAR) |  |  |  |  |  |  |  | 572 | 572 | 572 | 572 | 572 | 572 | 572 | 572 | 572 | 572 | 572 | 572 | 572 | 572 |

Table A The Timing and Phasing of LDPAllocations & The Timing and Phasing of Sites with Planning Permission

| Housing Delivery Assessment |  |  |  |  |  |  |  |  | 2019-2020 | 2020-2021 | 2021-2022 | 2022-2023 | 2023-2024 | 2024-2025 | 2025-2026 | 2026-2027 | 2027-2028 | 2028-2029 | 2029-2030 | 2030-2031 | 2031-2032 | 2032-2033 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reference | PA reference | Site Name | Settlement | Total Units | Units remaining | No. Units built since last study | Cat 1: U/C | Cat 2: Comp within 5 years |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 000/01008 | 09/1260/PA | Fenton Barns | CRUNDALE | 23 | 5 | 0 | 0 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/01043 | 03/1548/PA | Denant Farm Dreenhill | HAVERFORDWEST | 9 | 9 | 0 | 3 | 5 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/01055 | 03/0796/PA | Land adj Grahams Builders | HAVERFORDWEST | 52 | 52 | 0 | 0 | 52 | 10 | 10 | 10 | 10 | 12 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/01122 | 04/0491/PA | Forest Farm | CILGERRAN | 6 | 5 | 0 | 0 | 5 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/01202 | 10/0676/PA | Wolfsdale Hall | CAMROSE | 7 | 3 | 0 | 1 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/01231 | 07/0418/PA | Outbuildings at Plas | WHITCHURCH | 6 | 6 | 0 | 5 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/01287 | 07/1521/PA | Brynawelon Hotel | LETTERSTON | 20 | 20 | 0 | 11 | 9 | 0 | 4 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/01417 | 12/1034/PA | DJs Nightclub & Shangrila Flats | PENALLY | 31 | 31 | 0 | 0 | 11 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/01420 | 15/1012/PA | Land at Square & Compass | SQUARE & COMPASS | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/01421 | 15/1052/PA | North of Maesbryn | LLANDISSILIO | 6 | 6 | 0 | 0 | 6 | 2 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 154/00001 | 09/0556/PA | Phase 2, Barnlake Point | BARNLAKE | 23 | 23 | 0 | 0 | 23 | 10 | 10 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 001/00008 | 04/1277/PA | Penrhiw | ABERCYCH | 16 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 4 | 4 | 4 | 0 | 0 | 0 | 0 | 0 |
| 003/00025 | 12/0803/PA | West of Barley Park | BEGELLY | 26 | 26 | 0 | 0 | 26 | 0 | 10 | 10 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 003/00037 | 14/0155/PA | North of Brookfield Villas | BEGELLY | 20 | 4 | 4 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 003/00038 | 14/0327/PA | East of the Cottage | BEGELLY | 8 | 3 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 003/00040 | 17/0936/RM | North of New Road | BEGELLY | 115 | 155 | 0 | 0 | 50 | 10 | 10 | 10 | 10 | 10 | 10 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 003/00012 | 10/0987/RM | new rd / parsonage green | BEGELLY | 27 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 006/00003 | LDP | adj to Hafod | BLAENFFOS | 10 | 10 | 0 | 0 | 10 | 0 | 0 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 012/00004 | 14/0821/PA | Land to the S of Kiln Park | BURTON FERRY | 8 | 7 | 0 | 0 | 7 | 3 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 007/LDP/01 | 18/1099/PA | north of Cilfan y coed | BONCATH | 17 | 17 | 0 | 0 | 17 | 0 | 0 | 10 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 007/00047 | 05/1443/RM | Olod Station Yard | BONCATH | 30 | 30 | 0 | 0 | 30 | 10 | 10 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/01440 | 18/0896/PA | Land west of station yard | BONCATH | 10 | 10 | 0 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 008/LDP/01 | LDP | NW of Lyndhurst Avenue | BROADMOOR | 12 | 12 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 4 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 015/00006 | 07/1432/PA | Plot 2, Runway garage | CAREW | 8 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 015/00022 | LDP | South of the Plough Inn | CAREW | 49 | 26 | 0 | 0 | 25 | 5 | 5 | 5 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 015/00029 | 13/0585/PA | Clynderwen & Cardiganshire Farmers LTD | CAREW | 6 | 6 | 0 | 0 | 6 | 0 | 0 | 0 | 0 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 015/00024 | 19/0224/PA | National Park Caravan Site | CAREW | 100 | 100 | 0 | 0 | 100 | 25 | 25 | 25 | 25 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 020/00062 | LDP | Adjacent to Holly Lodge | CILGERRAN | 30 | 30 | 9 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 152/LDP/01 | 15/0166/PA | Depot Site | CLUNDERWEN | 50 | 50 | 0 | 0 | 50 | 0 | 0 | 10 | 20 | 20 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 025/00028 | LDP | South of Tinkers Fold | COSHESTON | 6 | 6 | 0 | 0 | 6 | 0 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 025/00039 | 07/1330/PA | Land at West Park | COSHESTON | 6 | 3 | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 029/00013 | 17/0412/PA | Dingle Lane | CRUNDALE | 40 | 6 | 0 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 030/00019 | 15/0728/PA | Adjoining Crug yr Efydd | CRYMYCH | 27 | 17 | 2 | 2 | 11 | 4 | 4 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 030/00055 | 13/1009/PA | West of Greenacres | CRYMYCH | 14 | 14 | 0 | 1 | 13 | 4 | 4 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 030/00043 | 18/0941/PA | Between the school & Station rd | CRYMYCH | 60 | 60 | 0 | 0 | 30 | 30 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 030/LDP/01 | LDP | East of Waunaeron | CRYMYCH | 35 | 35 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 10 | 10 | 15 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 034/00099 | 15/0203/PA | Delfryn, Heol Penlan, Stop & Call | GOODWICK | 9 | 9 | 0 | 0 | 9 | 4 | 4 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 034/00292 | 12/011/PA | Main Street | GOODWICK | 41 | 41 | 0 | 3 | 38 | 0 | 0 | 0 | 0 | 10 | 10 | 10 | 8 | 0 | 0 | 0 | 0 | 0 | 0 |
| 033/00035 | 09/0992/PA | South West of the school | EGLWYSWRW | 15 | 15 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 5 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 034/00165 & 034/00215 | LDP | East of & Maesgwynne Farm | FISHGUARD | 341 | 315 | 6 | 8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 034/00257 | 05/0844/PA | The Old Frenchmans Hotel | FISHGUARD | 10 | 10 | 0 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 034/LDP/01 | 18/1001/PA | Old Infants School | FISHGUARD | 18 | 18 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 10 | 8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 035/00021 | 03/0382/PA | Land off Targate Road | FREYSTROP | 10 | 1 | 2 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00420 | 17/0513/PA | County Hotel | HAVERFORDWEST | 10 | 10 | 0 | 0 | 10 | 0 | 0 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00077 | 06/0063/PA | Area of Land Behind City Rd | HAVERFORDWEST | 130 | 57 | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 20 | 20 | 17 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00364 | 09/0072/PA | 8 & 8a Spring Gardens | HAVERFORDWEST | 6 | 6 | 0 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00386 | 13/0854/PA | Land at Albert Town | HAVERFORDWEST HA | 87 | 57 | 0 | 11 | 46 | 30 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00397 | 12/0891/PA | Former Imperial Garages | HAVERFORDWEST | 58 | 58 | 0 | 0 | 58 | 0 | 0 | 0 | 24 | 24 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00106 | 11/0506/PA | Scarrowscant | HAVERFORDWEST | 106 | 39 | 2 | 0 | 39 | 10 | 10 | 19 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00431 | 18/1008/PA | Scarrowscant/Glenover | HAVERFORDWEST | 181 | 177 | 0 | 4 | 17 | 10 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00273 & 040/00274 | 18/1040/PA | Slade Lane North & South | HAVERFORDWEST | 235 | 235 | 0 | 0 | 60 | 0 | 0 | 0 | 30 | 30 | 30 | 25 | 30 | 30 | 30 | 30 | 0 | 0 | 0 |
| 040/00275 | LDP | Between Shoals Hook Lane & the Bypass | HAVERFORDWEST | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00373 | 15/0256/PA | Calvary Church | HAVERFORDWEST | 17 | 17 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 10 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00424 | 18/0094/Pa | Land off Slade Lane | HAVERFORDWEST | 18 | 12 | 6 | 2 | 12 | 0 | 4 | 4 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00394 | 07/093/PA | Arranmore, New Rd | HAVERFORDWEST | 5 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 040/00430 | 18/0982/PA | Snooker Club | HAVERFORDWEST | 16 | 16 | 0 | 0 | 16 | 4 | 4 | 4 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 041/LDP/01 | LDP | Land opposite Barrowgate | HAYSCASTLE CROSS | 6 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 4 | 4 | 4 | 4 | 0 | 0 | 0 | 0 | 0 |
| 042/00013 | 18/1258/PA | OS 709 | HERMON | 16 | 16 | 0 | 0 | 16 | 4 | 4 | 4 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 044/00050 | LDP | R/O Pill Road | HOOK | 13 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 044/00063 | 12/1201/PA | Barn Farm | HOOK | 10 | 3 | 0 | 0 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 045/00008 | 11/0430/PA | Houghton Nursery | HOUGHTON | 15 | 15 | 0 | 3 | 125 | 50 | 50 | 25 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 045/00014 | 18/0939/PA | Burton VC School | HOUGHTON | 5 | 5 | 0 | 2 | 3 | 3 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 046/00015 | LDP | East of Bentlass Rd | HUNDLETON | 32 | 20 | 3 | 2 | 15 | 5 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 047LDP/01 | LDP | Rear of Beggars Roost | JEFFREYSTON | 18 | 18 | 0 | 0 | 48 | 20 | 28 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 048/00017 | PEMBS UDP | Pond Bridge Farm | JOHNSTON | 137 | 50 | 0 | 0 | 40 | 10 | 10 | 10 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 048/00050 | 15/0225/PA | Land Off A477 | JOHNSTON | 13 | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 048/00038 | LDP | Adjacent To Milford RD | JOHNSTON | 120 | 120 | 0 | 0 | 60 | 30 | 30 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 048/00055 | 1/0048/PA | former Johnston Primary School | JOHNSTON | 33 | 33 | 0 | 0 | 33 | 10 | 10 | 13 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 049/00024 | 07/0916/PA | Land adj West Lane Close | KEESTON | 35 | 15 | 6 | 6 | 4 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 050/00041 | LDP | Land West of Stepaside School | KILGETTY | 19 | 19 | 0 | 0 | 19 | 5 | 5 | 5 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 050/00043 | 19/0412/PA | Land to rear of Newton Hall | KILGETTY | 26 | 26 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 10 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 050/00044 | 19/0504/PA | Land to South of Kilvelgy Park | KILGETTY | 20 | 20 | 0 | 13 | 7 | 3 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 052/00011 | LDP | South of Cleggars Park | LAMPHEY | 55 | 55 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 20 | 20 | 15 | 0 | 0 | 0 | 0 | 0 | 0 |
| 053/00052 | 13/0356/PA | Former Go-Kart Track | LETTERSTON | 23 | 23 | 0 | 1 | 22 | 6 | 6 | 6 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 053/00009 | 16/0082/DC | Court Meadow | LETTERSTON | 90 | 90 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 30 | 30 | 30 | 0 | 0 | 0 | 0 | 0 | 0 |
| 057/LDP/01 | LDP | North of the Village Hall | LLANDDEWI VELFREY | 12 | 12 | 0 | 0 | 12 | 3 | 3 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 060/LDP/01 | LDP | Pwll Quarry Cross | LLANDISSILLIO | 25 | 25 | 0 | 0 | 25 | 5 | 5 | 5 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 060/00036 | 18/0129/CL | Llandissilio Tractors | LLANDISSILLIO | 5 | 5 | 0 | 0 | 5 | 2 | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 063/00024 | LDP | Opposite the Kilns | LLANGWM | 75 | 75 | 0 | 0 | 25 | 25 | 0 | 0 | 0 | 0 | 25 | 25 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 081/LDP//01 | 19/0055/PA | North West of the Globe Inn | MAENCLOCHOG | 30 | 30 | 0 | 0 | 20 | 10 | 0 | 0 | 0 | 0 | 10 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 085/LDP/01 | LDP | South of the Woodturners | MATHRY | 6 | 6 | 0 | 0 | 6 | 2 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00095 | LDP | Hubberston West of Silverstream | MILFORD HAVEN | 50 | 50 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 25 | 25 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00107 | D2/74/1081 | Liddeston Valley Estate | MILFORD HAVEN | 72 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00128 | D2/90/0379 | GreenMeadow Steynton | MILFORD HAVEN | 81 | 0 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00129 | 18/0503/PA | Beaconing Field | MILFORD HAVEN | 149 | 128 | 7 | 14 | 60 | 20 | 20 | 20 | 0 | 0 | 68 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00222 | 16/0409/PA | South West of the Meads | MILFORD HAVEN | 93 | 93 | 0 | 0 | 45 | 20 | 25 | 0 | 0 | 0 | 48 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00318 | LDP | Castle Pill | MILFORD HAVEN | 72 | 72 | 0 | 0 | 20 | 10 | 10 | 0 | 0 | 0 | 20 | 20 | 16 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00223 | LDP | Thornton Road | MILFORD HAVEN HA | 224 | 176 | 45 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 50 | 57 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00335 | 10/1289/PA | Land at Cromwell Rd | MILFORD HAVEN | 76 | 76 | 0 | 0 | 20 | 0 | 0 | 0 | 10 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00360 | 13/0824/PA | Land NE of Manchester Club | MILFORD HAVEN | 10 | 10 | 0 | 0 | 10 | 0 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00377 | 19/0948/PA | Land at Miford Marina | MILFORD HAVEN | 190 | 190 | 0 | 0 | 100 | 25 | 25 | 25 | 25 | 0 | 90 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00378 | 19/0453/PA | 132 Robert St | MILFORD HAVEN | 8 | 8 | 0 | 0 | 8 | 4 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00381 | 19/0928/PA | 70A 80A Charles St | MILFORD HAVEN | 15 | 15 | 0 | 0 | 15 | 5 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00374 | 18/0538/PA | Hakin Social Club | MILFORD HAVEN | 8 | 8 | 8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 088/00006 | 03/0891/PA | Old Mart Spring Gardens | NARBERTH | 46 | 0 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 088/00074 | 08/0098/PA | Dingle Farm | NARBERTH | 33 | 33 | 0 | 0 | 33 | 0 | 10 | 10 | 10 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 088/00077 | 10/0962/PA | Land adj to Rushacre Farm | NARBERTH | 54 | 54 | 0 | 1 | 53 | 0 | 0 | 25 | 28 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 088/00078 | LDP | West of Bloomfield Gardena | NARBERTH | 89 | 89 | 0 | 0 | 89 | 20 | 20 | 20 | 29 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 088/00352 | 10/0546/PA | Eastgate House | NARBERTH | 6 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 088/00075 | 15/1044/PA | East of Northmead, Jesse Rd | NARBERTH | 104 | 0 | 63 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 088/00348 | 13/0889/PA | Little Greenway, Station Road | NARBERTH | 19 | 7 | 12 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 088/00353 | 16/0028/PA | Sunnybank Residential Home | NARBERTH | 25 | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 089/00005 | 17/0961/PA | Hydref, tycores | NEW HEDGES | 16 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 000/00768 | 15/1224/PA | Park House Court | NEW HEDGES | 132 | 132 | 0 | 0 | 132 | 0 | 50 | 50 | 32 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 093/00066 | LDP | East of Poppy Drive | NEYLAND | 101 | 101 | 0 | 0 | 30 | 10 | 10 | 10 | 0 | 0 | 71 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 093/00112 | 18/0837/PA | Lawrenny Castle Hotel | NEYLAND | 5 | 5 | 0 | 0 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 095/00119 | 12/0078/PA | Land to Rear of 100 South Road | PEMBROKE | 5 | 5 | 0 | 0 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 095/00120 | 04/0324/PA | Greenacre Park | PEMBROKE | 15 | 8 | 0 | 8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 095/00144 | LDP | North of Gibbas Way | PEMBROKE | 70 | 70 | 0 | 0 | 50 | 20 | 20 | 10 | 0 | 0 | 20 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 095/00144 | LDP | South of Gibbas Way | PEMBROKE | 98 | 2 | 5 | 2 | 2 | 2 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 095/00147 | LDP | Adjacent to Long Mains & Monkton Priory | PEMBROKE | 139 | 139 | 0 | 0 | 139 | 0 | 50 | 50 | 39 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 095/00153 | LDP | Adj to Monkton Swifts | PEMBROKE | 118 | 118 | 0 | 0 | 40 | 0 | 0 | 0 | 20 | 20 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 095/00225 | 13/0892/PA | Land South East of Golden Hill Road | PEMBROKE | 29 | 29 | 0 | 0 | 29 | 0 | 0 | 10 | 10 | 19 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 095/00237 | 12/0515/PA | 4, 5, 6 Castle Terrace, 7, 8 Northgate Street | PEMBROKE | 16 | 16 | 0 | 0 | 16 | 0 | 0 | 8 | 8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 095/00240 | 13/0291/PA | Springfield | PEMBROKE | 5 | 2 | 0 | 0 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 095/00233 | 16/0693/PA | 4 & 5 Rocky Park | PEMBROKE | 17 | 4 | 0 | 0 | 4 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00011 | D3/94/0270 | Pennar Park | PEMBROKE DOCK | 136 | 36 | 6 | 1 | 35 | 0 | 10 | 10 | 15 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00006 | 19/0325/PA | st patricks hill | PEMBROKE DOCK | 15 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00233 | LDP | East of Hill Farm | PEMBROKE DOCK | 63 | 63 | 0 | 0 | 40 | 20 | 20 | 0 | 0 | 0 | 23 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00238 | LDP | North of Pembroke Rd | PEMBROKE DOCK | 98 | 98 | 0 | 0 | 40 | 20 | 20 | 0 | 0 | 0 | 58 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00221 | 11/0898/PA | 6 connacht way | PEMBROKE DOCK | 5 | 1 | 3 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00274 | 13/0785/PA | Land N of Cleddau Bridge Hotel | PEMBROKE DOCK | 5 | 5 | 0 | 1 | 4 | 0 | 0 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00337 | 14/0610/PA | Land adj to ASDA | PEMBROKE DOCK | 7 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00330 | 14/0429/PA | Commodore Hotel | PEMBROKE DOCK | 31 | 31 | 0 | 0 | 31 | 0 | 0 | 0 | 15 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00375 | 13/0619/PA | Land North of Cleddau | PEMBROKE DOCK | 14 | 14 | 0 | 0 | 14 | 0 | 5 | 5 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00385 | 15/0610/PA | The Olde School House | PEMBROKE DOCK | 5 | 5 | 0 | 0 | 5 | 0 | 0 | 0 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00328 | 12/1138/PA | 13 15 17 19 - 23 Meyrick St | PEMBROKE DOCK | 22 | 22 | 0 | 0 | 22 | 0 | 10 | 12 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00373 | 17/0446/PA | Imble Lane | PEMBROKE DOCK | 100 | 100 | 0 | 0 | 100 | 25 | 25 | 25 | 25 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00386 | 14/1167/PA | 30 queens st | PEMBROKE DOCK | 5 | 1 | 4 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 096/00350 | 10/0586/PA | 17 milton terrace | PEMBROKE DOCK | 5 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 097/LDP/02 | LDP | Penally Heights | PENALLY | 11 | 11 | 0 | 0 | 8 | 0 | 4 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 097/LDP/01 | LDP | North of the Paddock | PENALLY | 8 | 8 | 0 | 0 | 8 | 0 | 4 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 099/00045 | 13/1076/PA | East of Glenanne | PENTLEPOIR | 6 | 6 | 0 | 0 | 6 | 0 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 099/00052/ 099/LDP/01 | 14/0270/PA | Land adj Coppins Lodge | PENTLEPOIR | 49 | 3 | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 099/00059 | 16/0678/PA | The Old School | PENTLEPOIR | 19 | 19 | 0 | 0 | 19 | 5 | 5 | 5 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 099/00056 | 09/1193/PA | Holborn Farm | PENTLEPOIR | 30 | 30 | 0 | 0 | 30 | 10 | 10 | 10 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 108/LDP/01 | LDP | Opposite Bro Dewi | PUNCHESTON | 6 | 6 | 0 | 0 | 6 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 108/LDP/02 | LDP | West of Awelfa | PUNCHESTON | 12 | 12 | 0 | 0 | 12 | 4 | 4 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 110/00015 | 14/0657/PA | Land at Maes Elwyn John | REYNALTON | 7 | 1 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 113/00013 | 06/0159/PA | Robeston House | ROBESTON WATHEN | 5 | 1 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 113/LDP/01 | LDP | South of Robeston Court | ROBESTON WATHEN | 14 | 14 | 0 | 0 | 14 | 4 | 4 | 4 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 114/LDP/01 | LDP | East of Pilgrims Way | ROCH | 44 | 44 | 0 | 0 | 44 | 10 | 10 | 10 | 14 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 116/00029 | LDP | 3 The Beacon | ROSEMARKET | 10 | 10 | 0 | 0 | 10 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 116/00031 | 13/0976/PA | Middle Street | ROSEMARKET | 6 | 6 | 0 | 0 | 6 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 116/LDP/01 | LDP | Opposite the Glades | ROSEMARKET | 13 | 13 | 0 | 0 | 13 | 5 | 5 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 119/LDP/01 | LDP | East of Hill Lane | SIMPSON CROSS | 11 | 11 | 0 | 0 | 11 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 120/00018 | LDP | North West of Wesley Way | SPITTAL | 22 | 22 | 0 | 0 | 22 | 5 | 5 | 5 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 122/00035 | LDP | Awel y Mor Extension | ST DOGMAELS | 33 | 33 | 0 | 0 | 33 | 10 | 10 | 13 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 123/00045 | 16/1056/PA | Ash Grove | ST FLORENCE | 11 | 11 | 0 | 0 | 11 | 0 | 0 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 123/LDP/01 | LDP | North of Parsons Green | ST FLORENCE | 26 | 26 | 0 | 0 | 26 | 10 | 10 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 125/00009 | 05/1487/PA | St Twynells Farm | ST TWYNELLS | 9 | 5 | 1 | 2 | 3 | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 131/00021 | 03/1297/PA | Land adj Blaenfynnon Farm | TEGRYN | 30 | 25 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 132/00044 | 09/0188/PA | Land N of Village Green | TEMPLETON | 22 | 1 | 3 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 132/LDP/01 | 18/0461/PA | South of the Boars Head Junction | TEMPLETON | 28 | 28 | 0 | 9 | 19 | 10 | 9 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 135/00004 | LDP | North of Bulford Rd | TIERS CROSS | 23 | 23 | 0 | 0 | 23 | 10 | 13 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 138/00005 | 14/1156/PA | Home farm | treffynon | 7 | 6 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 146/00012 | 09/0820/PA | Land at Green Lane | WATERSTON | 6 | 6 | 0 | 0 | 6 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 149/LDP/01 | LDP | Opposite Haul u Fryn | WOLFSCASTLE | 30 | 30 | 0 | 0 | 15 | 5 | 5 | 5 | 5 | 5 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 134/00012 | 09/1194/PA | Land at Upper Thornton Farm | MILFORD HAVEN | 10 | 9 | 1 | 0 | 8 | 2 | 2 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 144/00104 | 06/1459/PA | Land at OS 3428 WE | CLARBESTON ROAD | 6 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 146/00012 | 09/0820/PA | Land at Green Lane | WATERSTON | 6 | 6 | 0 | 0 | 6 | 0 | 2 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00372 | 18/0274/PA | Land at the Priory | MILFORD HAVEN | 14 | 14 | 0 | 0 | 14 | 0 | 5 | 5 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 086/00374 | 18/0538/PA | Hakin Social Club | MILFORD HAVEN | 8 | 8 | 0 | 8 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 127/00012 | 11/0319/PA | Clos yr Ysgol | STEPASIDE | 5 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 127/00015 | 10/1309/PA | Old Victorian School | STEPASIDE | 8 | 3 | 0 | 0 | 3 | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
|  |  |  | TOTALS |  |  | 226 | 189 | 2871 | 711 | 799 | 631 | 503 | 246 | 711 | 299 | 107 | 38 | 30 | 30 | 0 | 0 | 0 |

## Appendix 3 – Sustainability Appraisal Monitoring Framework

Methodology

In order to assess the sustainability performance of the plan, SA Objectives and Indicators are categorised according to their progress towards the SA Objectives and the relevant data are reviewed.  Much of the baseline data (external data) usually relied upon to do this assessment have not been updated as in previous years, therefore the full data have not been updated since the last AMR.  The LDP AMR monitors policies identified in Appendix 5 of the LDP.  These policies are key considerations to realising the strategy and delivering the strategic objectives.  The information provided on the plan policies as part of the plans monitoring regime, have shown which areas of the plan need to be reviewed, and support and inform the separate plan review process.

The tables in this Appendix expand the assessment of the performance of the Plan against the SA Objectives. As in the previous AMR, qualitative and quantitative data for the SA Objectives have been used with a commentary describing progress where this data are available.  The table also identifies whether any actions for the SA monitoring are proposed. A traffic light system has been used to illustrate the overall performance of the SA Objectives below too.  The traffic light system is mechanism to highlight the specific areas of the SA which should be reviewed.  As the LDP is currently under review, any potential issues will be thoroughly reviewed for the replacement LDP.  None of the SA Objectives are in the red category, and in terms of the SA Objectives, there are no major areas of concern.

Green (G) - positive progress made, objectives being achieved

Amber (A) - objectives not being achieved, no concerns

Red (R) - Objectives not achieved, concerns about objectives/policy.

| SA Objectives | 2013-14 | 2014-15 | 2015-16 | 2016-17 | 2017-18 | 2018-19 | 2019-20* estimate | 2020-2021 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Develop and maintain a balanced population structure | A | A | A | A | A | A | A | A |
| 2. Promote human health and wellbeing through a healthy lifestyle and access to healthcare and recreation opportunities and a clean and healthy environment | G | G | G | G | G | G | G | G |
| 3. Improve education opportunities to enhance the skills and knowledge base | G | G | G | G | G | G | G | G |
| 4. Minimise the need to travel and encourage sustainable modes of transport | G | G | G | G | G | G | G | G |
| 5. Provide a range of high quality housing including affordable housing to meet local needs. 6. Build safe, vibrant and cohesive communities which have improved access to key services and facilities. 7. Protect and enhance the role of the Welsh language and culture | G | A | A | A | A | A | A | A |
| 8. Provide a range of good quality employment opportunities accessible to all sections of the population. 9. Support a sustainable and diverse local economy | A | A | A | A | A | A | A | A |
| 10. Prepare for and reduce the impact of Pembrokeshire’s contribution to climate change | G | G | G | G | G | G | G | G |
| 11. Maintain and improve air quality | A | A | A | A | A | A | A | A |
| 12. Minimise the generation of waste and pollution 13. Encourage the efficient production, use, re-use and recycling of resources | G | G | G | G | G | G | G | G |
| 14. Maintain and protect the quality of inland and coastal water 15. Reduce the impacts of flooding and sea level rises | A | A | A | A | A | A | A | R? |
| 16. Use land efficiently and minimise contamination 17. Safeguard soil quality and quantity | G | G | G | G | G | G | G | G |
| 18. Protect and enhance biodiversity | G | A | A? | A? | A | A | A | A |
| 19. Protect and enhance the landscape and geological heritage 20. Encourage quality locally distinct design that complements the built heritage 21. Protect and enhance the built heritage and historic environment | G | G | G | G | G | G | G | G |

| SA Objectives | Potential SA indicators | Data | Commentary |
| --- | --- | --- | --- |
| 1. Develop and maintain a balanced population structure | - % of population aged 65+ | 2011 census data: % of Pembrokeshire population 65 and over = 21.8% compared to 18.4% in Wales (ONS, 2011) 19.2% in Pembrokeshire and 17.39% in Wales in 2001 (ONS, 2001). Census data is unchanged. | The 2011 Census has revealed that the percentage of the population over the age of 65 has increased by 2% in 10 years. Census 2021 results are not yet published. The LDP does not have a direct influence on population structure. The LDP provides for housing and access to good quality employment which could balance Pembrokeshire’s ageing population. Action: Continue to monitor SA Objective. |
| 2. Promote human health and wellbeing through a healthy lifestyle and access to healthcare and recreation opportunities and a clean and healthy environment | - Access to key services - Total number of people Killed or Seriously Injured (KSI) per year - Long term sickness - Accessibility of semi-natural greenspace | Pembrokeshire has the 3rd greatest percentage of Lower Super Output Areas (LSOAs) in the most deprived 10% of areas for the Access domain, based on access to key services by bus and/or on foot (Pembrokeshire Single Needs Assessment, 2012). Number of people killed or seriously injured in road traffic incidents in Pembrokeshire in 2020 = 32 (2018 = 63 (54 in 2013, 60 in 2014, 61 in 2015, 62 in 2016, 65 in 2017, 63 in 2018, 77 in 2019), compared to 728 (1,144 in 2013, 1,263 in 2014, 1,186 in 2015, 975 in 2016, 930 in 2017, 992 in 2018, 1,057 in 2019) in Wales for the same period (WG Statistics, 2021). Limited a lot by a health problem/disability = 16% in Pembrokeshire (15% in 2011/12, 16% in Wales in 2012 and 15% in 2014+15) (WHS, 2014+15). General health fair/poor 20% in Pembrokeshire (up from 19% in 11/12), 19% in Wales (Welsh Health Survey 2014/15). | Pembrokeshire has the 3rd greatest percentage of Lower Super Output Areas (LSOAs) in the most deprived 10% of areas for the Access domain, based on access to key services by bus and/or on foot (Single Needs Assessment, 2012). The number of people killed or seriously injured in road traffic incidents in Pembrokeshire in 2020 has decreased significantly since the last AMR (WG Statistics, 2021). The reporting year was during the coronavirus pandemic and therefore is not likely to be representative. Sixteen percent of people in Pembrokeshire state that they are limited a lot by a health problem/disability (15% in Wales) (Welsh Health Survey, 2015). The percentage of people who report their general health as fair/poor is 20% in Pembrokeshire and 19% in Wales (Welsh Health Survey, 2015). The Welsh Health Survey ceased in 2015, health and related lifestyles are reported using the National Survey for Wales. Data for general health are now only available by health board and are not comparable to the Welsh Health Survey. Future updates will look at Illnesses and Child Health (2019). Data will be available by health board (Hywel Dda Local Health Board in Pembrokeshire). 5.6 ha (17.63 ha last AMR period 19/20) of Greenfield land has been lost to development which is not allocated in the Plan. The Authority will continue to monitor this area. The LDP directs development towards settlements with an appropriate range of community facilities and services. Policy GN.3, together with the Planning Obligations SPG provides for infrastructure funding for open space where appropriate. Action: Continue to monitor SA Objective. |
| 3. Improve education opportunities to enhance the skills and knowledge base | - Proportion of 15/16 year olds with Level 2 threshold (5+ GCSEs at A*-C) - % of working age adults with no qualifications | 62.4% of 15/16 year olds with Level 2 Threshold in Pembrokeshire in 2017/18, compared with 67% in Wales (78.1% in Pembrokeshire, 77.8% in Wales in 2012/13, and 83% in Pembs, 84.1% in Wales in 2014/2015, 84.5% in Pembrokeshire, 84% in Wales in 2015/16), 66% in Pembs, 67% in Wales in 2016/17 (StatsWales, 2018). 8.8% of adults (16-64) with no qualifications in Pembrokeshire in 2018 (13.8% in Dec 2013, 11% in 2014 and 2015, 11.7% in 2016, 9% in 2017), this has decreased since 2004 when the proportion was 15.9%. 8.6% in Wales in 2018 (8.7% in 2017, 9.6% in 2016, 10.5% in 2015, 10.0% in 2014, 10.6% in 2013) (Nomis, 2018). | The number of 15/16 year olds with Level 2 Threshold qualifications is lower than the Welsh figure (StatsWales, 2019) and the proportion of adults with no qualifications has fallen since 2004 (Nomis, 2019) though is still less than the Wales figure (8.8% in Pembrokeshire and 8.6% in Wales in 2018, and 15.9% in Pembrokeshire in 2004). The percentages in Wales and Great Britain and Pembrokeshire have fallen this year. From 2019 the WG introduced new performance measures which have not been updated since 2019. This SA Objective is not directly related to land-use policy, however the LDP contributes by focussing development in settlements where services and facilities already exist, including education facilities and access to good quality employment. The LDP also identifies land use allocations for community facilities, including education. The LDP also identifies land for educational facilities as allocations (GN.33 Community Facilities). The lack of significant higher education provision in the County is likely to impact these figures. Action: Continue to monitor SA Objective. |
| 4. Minimise the need to travel and encourage sustainable modes of transport | - Mode of travel to work, % travel to work by car - Journeys made by public transport - Public transport accessibility - Link to monitoring measures of the Regional Transport Plan | Number of people travelling to work by car in Pembrokeshire has increased from 57.45% in 2001 to 60.96% in 2011 (Census, 2011). Train = 0.47%, Bus = 2.88, by foot = 9.38% Wales increase from 61.23% to 63.77% from 2001 to 2011. The proportion of people working at home in 2001 in Pembrokeshire = 16.43% (9.72% in Wales), compared to 17.72% in 2011 (10.64% in Wales) (Census, 2011). Travel patterns (2015) indicate that travel to work makes up most of car journeys (JTP for S&W Wales, 2015). Johnston, Kilgetty and Fishguard/Goodwick Stations have seen minor decreases in passengers (ORR, 2021) | The number of people travelling to work by car in Pembrokeshire has increased from 57.45% in 2001 to 60.96% in 2011 (Census, 2011). In Wales this has increased from 61.23% in 2001 to 63.77% in 2011. No update to data for 2020/21. Census 2021 data will be available in the next couple of years. Proportion of people who work at or mainly from home has increased and is now over 6% more than the Welsh average (Census, 2011). This figure will now be much higher due to the coronavirus pandemic in 2020/21. Travel patterns were surveyed in 2014 for the Joint Transport Plan (JTP) for South and West Wales (SWW) (2015). The vast majority of trips by those sampled were for work or commuting. Many trips under 5km are for traveling to work, therefore actions to encourage active travel to work, or using public transport are proposed as part of the JTP for SWW (2015), the joint local transport plan 2015-2020 included medium and long term aspirations for transport in the county to 2030. Station users at Kilgetty and Johnston and Fishguard/Goodwick have seen decreases since 2017/18 (ORR, 2021). The LDP focuses development in settlements where services and facilities already exist. Though due to the rural nature of the County it is accepted there will be a high number of people using cars to travel to work. Action: continue to monitor SA Objective. |
| 5. Provide a range of high quality housing including affordable housing to meet local needs. 6. Build safe, vibrant and cohesive communities which have improved access to key services and facilities. 7. Protect and enhance the role of the Welsh language and culture | - Housing land supply. - Amount of affordable housing provided - Access to key services - Offences per 1,000 of population - % of people who are Welsh speakers | .4.5 years housing land supply (16-17). Affordable homes granted planning permission 100 (includes 1 rural enterprise dwelling) (70 in March 2019-April 2020). Total number of dwellings built 2020/2021 = 340 (2020-2021 Housing Survey) 7 affordable homes provided via planning obligations. 67.9 offences per 1,000 population to end of December 2020. This was 54.6 in 2018, 46.22 offences per 1,000 population in 2018 (43.76 in 2017, 40.68 in 2016, 38 in 2014/15, 64.07 in 2003/04 in Pembrokeshire). 57.35 in Wales in 2012/13 and 98.97 in 2003/04 (Police.uk, 2019; ONS, 2015). 19.2% of population speak Welsh compared with 21.8% in 2001 (Census, 2001 and 2011). | The housing supply trigger level is no longer relevant. Housing trajectory is now the basis for monitoring. The LDP had a 3.5 year housing land supply (2018-2019, JHLAS), this was 4.5 in 2017-18, 5.1 in 2016-17 and 2015-16, 5.3 in 2013-14, 4.9 in 2012-13 (JHLAS, 2013-14). 340 dwellings completed between March 2020 and April 2021. 267 dwellings completed between March 2019 and April 2020. 459 in 2013-2014 and 588 in 2014-15, 405 in 2015-16, 365 in 2016-17, 286 in 2017-18, 419 in 2018-19. 7100 affordable homes have been granted planning permission compared with 323 in 2013-14 and 265 in 14-15 and 125 in 15-16 and 190 in 16-17,133 in 2017-18, 170 in 2018–2019 and 70 in 2019-20. 7 of these were through planning obligations, compared with 232 in 2013-14 and 220 in 14-15 and 74 in 15-16, 141 in 16-17, 59 in 2017-18 and 7 in 2018 -2019, 62 in 2019-20. Gypsy and travellers accommodation: 57 pitches and 1 travelling show persons yard permitted since GTANA 2010. Allocated extension to Kilgetty, Kingsmoor site under construction. Draft GTAA 2019 is with Welsh Government. The crime rate for Pembrokeshire was 67.9 (offences per thousand residents) at the end of December 2020. The number of headline offences per 1,000 population was 64.6 in Dec 2018, 46.22 in 2017, 40.68 in 2016, 38 in 2014-15 compared with 36.98 in 2012/13 in Pembrokeshire (64.07 in 2003/04) which compares with 57.35 in Wales in 2012/13 and 98.97 in 2003/04 (Police.uk, 2021). 19.2% of the population speak Welsh compared with 21.8% in 2001 (Census, 2001 and 2011). While this is a reduction, this follows the national trend. Census 2021 data will be released within the next year. The LDP cannot influence crime rates; however the LDP seeks to improve community safety through design. This aspect is difficult to monitor. The number and proportion of housing planning permissions at the different levels of the settlement hierarchy is monitored for the AMR, and the level of services will be monitored at Plan review. The LDP focuses development in settlements where services and facilities already exist. The LDP provides for housing (including affordable housing) in local communities where the Welsh language has a significant role. This can be assessed in more detail at Plan review. The LDP has considered Welsh language in terms of phasing development and Policy SP 9 allows further consideration for Welsh language. Action: continue to monitor the SA Objectives and assess at Plan review. |
| 8. Provide a range of good quality employment opportunities accessible to all sections of the population. 9. Support a sustainable and diverse local economy | - Claimant count amongst working age population (%) - % of economic activity by sector - Number or % of vacant floorspace within Town Centres - Planning permissions for tourism developments/employment developments per year. | Economic activity rate in those aged 16-64 in Pembrokeshire (figures for Wales in parentheses): 72.6% in 04/05 (72.8%) 75.2% in 13/14 (75.3%) 77.6% in 14/15 (74.4%) 75.6% in 15/16 (75.3%) 76.2% in Jan 16-Dec 16 (74.8%) 75.8% in Jan 17-Dec 17 76.0% in 18/19 (76.7%) 79.4% in 19/20 (76.6%0 76.3% in 20-21 (75.2%) GVA per head Pembrokeshire = £18,574 in 2020-21, provisional (£21,295 per head in Wales, provisional) (StatsWales, 2021). Town centre development = 100% with 421 sq m permitted outside town centres. Change of presence of A1 uses Less than target in the following Town Centres: Fishguard Narberth Pembroke Percentage of ground floor vacant units in each Town Centre (within identified LDP boundary). Haverfordwest = 23% Pembroke Dock = 26% Milford Haven = 25% Pembroke = 19.5% Fishguard = 22% Narberth = 9% Applications relating to tourism permitted = 20 (11 in 19/20, 10 in 17/18, 25 in 16/17, 30 in 2015/16, 16 in 2014-15) | The economic activity rate in those aged 16-64 in Pembrokeshire (figures for Wales in parentheses) was 76.3% in 2020-21 (75.2% in Wales) (Nomis, 2021). The GVA per head in Pembrokeshire (South West Wales area) was £18,574 per head in 2019 (provisional), £18,195 in 2018, £17,857 in 2017, £17,635 per head in 2016, £17,155 in 2015, £15,842 in 2014 and £16,293 in 2013 (£21,295 per head in Wales, provisional) (StatsWales, 2021). WG refused a major biomass facility a Development of National Significance (DNS) at Blackbridge (a Strategic Employment site) a Development of National Significance (DNS) in AMR period 6. Continue to monitor. The amount of major retail, office and leisure development permitted in town centres was 100% (2802 sq m (net) permitted within town centres). 421 sq m outside the town centre (Drive through coffee shop, and additional floorspace in supermarket). The change of presence of A1 uses (unit numbers & floorspace) in primary retail frontages less than the target (<66% of the linear frontage is A1 use class) in Fishguard, Narberth and Pembroke town centres. The percentage of ground floor vacant units in each Town Centre (within the identified LDP boundary): Haverfordwest = 23% in 20/21 (21% in 19/20, 17% in 18/19, 17% in 2018, 25% in 2017, 18% in 2016, 17% in 2015, 9% in 2014) Pembroke Dock = 26% in 20/21 (24% in 19/20, 25% in 18/19, 26% in 2018, 22% in 2017, 19% in 2016, 15% in 2015, 10% in 2014) Milford Haven = 25% in 20/21 (22% in 19/20, 19% in 18/19, 23% in 2018, 20% in 2017, 18% in 2016, 21% in 2015, 14% in 2014) Pembroke = 19.5% in 20/21 (15% in 19/20, 9% in 18/19, 10% in 2018, 12% in 2017, 7% in 2016, 6% in 2015, 9% in 2014) Fishguard = 22% in 20/21 (19% in 19/20, 17% in 18/19, 20% in 2018, 15% in 2017, 16% in 2016, 9% in 2015, 10% in 2014) Narberth = 9% in 20/21 (11% in 19/20, 9% in 18/19, 6% in 2018, 6% in 2017, 2% in 2016, 2% in 2015, 4% in 2014) Vacancy levels are above those nationally in Haverfordwest, Pembroke Dock & Milford Haven, Pembroke and Fishguard. Vacant land 2013: 193 ha (1,925,000 sqm). Vacant land 2015: 316 ha (3,167,205 sqm). Vacant land 2016: 219 ha (1,925,000 sqm). Vacant land 2017: 216 ha (2,161,648 sqm) Vacant land 2018: 212 ha Vacant land 2019: 213 ha. No employment survey 2020/21. No applications have been approved contrary to the tourism policies (GN.19). In total, 20 applications relating to tourism were approved during the monitoring period. The range of tourism permissions granted alongside the evidence of compliance with policies (see main AMR report) suggests that the policies of the Plan are allowing for a range of appropriate tourism developments to take place under the strategy of the LDP. The control and influence of the LDP has extremely limited influence on the broader economic context within which the Plan operates. Action: continue to monitor SA Objectives and also monitor tourism development permissions, town centre retail development and strategic employment sites. |
| 10. Prepare for and reduce the impact of Pembrokeshire’s contribution to climate change | - CO2 emissions non domestic public stock - Ecological footprint | Total CO2 emissions in 2014 = 1,036 kt (naei.defra.gov.uk, 2016) CO2 emissions from all sectors in 2017 = 763 kt (naei.beis.gov.uk, 2019) Ecological footprint 4.5 gha / person (2006), Wales = 4.4 gha / person (2006) (StatsWales, 2014), 3.28 gha per capital in 2011 (www.gov.wales, WG, 2015) no updates | The total CO2 emissions in 1,036 kt in 2014 (1,146 kt in 2013, 1,166 kt in 2011 in Pembrokeshire, Wales = 29,096kt) (Assemblywales.org). No figures post 2014. However, CO2 emissions from all sectors in 2015 = 974 kt , 2016 = 827.03 kt, 2017 = 763 kt (naei.beis.gov.uk, 2019). Ecological footprint 4.5 gha per person in Pembrokeshire (2006), Wales = 4.4 gha per person in 2006 (StatsWales, 2014). Welsh ecological footprint in 2011 was 3.28 global hectares per capita (Ecological and Carbon Footprints of Wales, update to 2011, 2015). This figure has not been updated. Emissions of CO2 have been falling since 2005 across all sectors. The ecological footprint in Pembrokeshire is higher than the figure for Wales for 2006. The figures have fallen since 2003 (5.3 gha / person in Pembrokeshire and 4.7 gha / person in Wales). Ecological footprint is influenced by the consumption of goods and services. Car use is high in Pembrokeshire which is reflected in the ecological footprint. The updated figure for Wales 2011 is not directly comparable to previous estimates due to changes in the methodology. Action: continue to monitor SA Objective. |
| 11. Maintain and improve air quality | - Days when air pollution is moderate or higher at Narberth AURN - Achievement of emission limit values | Narberth AURN data: 7 days in 2012 19 days in 2013 (revised) 3 days in 2014 8 days in 2015 11 days in 2016 8 days in 2017 28 days in 2018 21 days in 2019 (gov.uk, 2021) Two Air Quality Management Areas (AQMAs) as a result of previous nitrogen dioxide exceedance (PCC monitoring information, 2018) | The number of days of moderate to high air pollution in Narberth Automated Urban Rural Network (AURN) were 21 days in 2019 (gov.uk, 2021). There has been no exceedance of NO2 at Narberth or Pennar (monitoring at Pennar ceased 2016). Sampled pollutants at a County level include: benzene, nitrogen dioxide (NO2), sulphur dioxide (SO2), particulate matter (PM10) and ozone. Exceedance of nitrogen dioxide in specific areas required two Air Quality Management Areas (AQMAs) declared in July 2012 in Haverfordwest and Pembroke town centres. Exceedances of NO2 have been reducing, however monitoring is still ongoing for at least three years to ensure confidence in the results. Planning applications are assessed in relation to their potential to impact upon local air quality objectives. A guidance document for developers was produced in conjunction with Carmarthenshire, Ceredigion and Powys County Council’s. Planning conditions, section 106 agreements or unilateral undertakings can also be used to secure monitoring and also mitigation for local pollutant emissions. Action: continue to monitor SA Objective and refer to Air Quality Action Plans in subsequent AMRs. |
| 12. Minimise the generation of waste and pollution 13. Encourage the efficient production, use, re-use and recycling of resources | - Total and percentage of municipal waste and municipal waste recycled, composted, used to recover heat, power and other energy sources, and land filled - Electricity produced from renewable sources - Access to recycling facilities | Biodegradable Municipal Waste (BMW) landfilled in: 2009/2010 = 23,786 tonnes 2010/2011 = 20,325 tonnes 2012/2013 = 17,971 tonnes 2013/2014 = 13,543 tonnes 2015/2016 = 10,387 tonnes 2016/2017 = 8,125 tonnes 2017/2018 = 25,926 2018/2019 = 13,041 tonnes 2019/2020 = 5,054 tonnes Waste reuse/ recycling/composting rates 50% in 2011/2012 53.1% in 2012/2013 60.3% in 2013/2014 65.4% in 2014/2015 64.9% in 2015/16 65.3% in 2016/17 57.0% in 2017/18 62% in 2018/19 71.7% in 2019/20 (StatsWales, 2021) Renewable energy: 0.40 MW to March 2021 3.6 MW to March 2020 0.89 MW to March 2019 11.00 MW to March 2018 6.11 MW to March 2017 34.77 MW to March 2016 68.60 MW to March 2015 108.427 MW capacity permitted 28 02 13 to 31 03 14 (including allowed appeals on applications initially determined in the period to 31 03 14). | The waste reuse/recycling/composting rates in Pembrokeshire for a rolling 12 months to end of Dec 2020 were 73.9% (StatsWales, 2021), (StatsWales, 2019). The target for 2019/20 was 64% and 70% for 2024/25 (Pembrokeshire.gov.uk). The WG target is 58% for 2016/17, (70% by 2024/2025). The WG target for recycling is likely to be achieved with Pembrokeshire contributing positively towards this. The capacity of renewable energy developments permitted was 0.40 MW to March 2021, 3.60 MW to March 2020, 0.89 MW to 2019, compared to 11.00 MW in 2018, 6.11 MW in 2017 and 34.77MW in 2016. This is compared with 68.60 MW in 2015, 108.427 MW in 2014 (2014 capacity permitted 28 February 2013 to 31 March 2014 (including allowed appeals on applications initially determined in the period to 31 03 14)). Action: continue to monitor SA Objectives. |
| 14. Maintain and protect the quality of inland and coastal water 15. Reduce the impacts of flooding and sea level rises | - % of total classified rivers complying with water quality objective - % new developments with SUDS - Per capita consumption of water - Amount of development permitted in C1 and C2 floodplain. | Status of water bodies in Pembrokeshire (Cleddau and Pembrokeshire Coastal Rivers Management Catchment Summary) in 2015: 42% good 51% moderate 5% poor 2% bad (Natural Resources Wales, 2015, and website viewed in 2021) 1 application permitted in floodplain areas to March 2021. | The General Quality Assessment of surface and groundwater quality has been superseded by Water Framework Directive (WFD) objectives. All water bodies must achieve good status by 2027. NRW have a report on the Cleddau and Pembrokeshire Rivers Management Catchment Summary which has not been updated since 2016. The WFD classification is due to be updated in 2021. Data are not currently available (NRW, 2021). Welsh Government is committed to reducing water pollution caused or induced by nitrates from agricultural sources. An important element of this has been a review of Nitrate Vulnerable Zones. Various options were put forward in the consultation document, including an all-Wales NVZ designation or bespoke designations relating to specific parts of Wales, including the Cleddau catchment area. This could have had significant impacts on the area in terms of water quality and planning applications for slurry lagoons. The Minister issued a written statement in 2018 referring to regulations being applied from 1 Jan 2020; taking on board comments received to the NVZ consultation. New regulations (The Water Resources (Control of Agricultural Pollution) Wales Regulations 2021) were announced in 2020 and came into force in April 2021 which introduce an all Wales regulatory baseline. New requirements were introduced from January 2021 to address issues with phosphates in SAC rivers, the LDP review will be impacted by this, as flagged in the summary of this AMR. The LDP review and future AMRs will need to report on these issues. The Dŵr Cymru Welsh Water AMP 6 programme (2015-2021), and AMP 7 and AMP 8 (2020-25 and 2025-30) to improve sewerage assets will be reviewed in subsequent AMRs. A Good Practice Guidance document on Slurry Stores was produced in 2013, which will help to improve water quality in the county. One application for was permitted in the in flood zone area as this approved due to its contributions to town centre regeneration, there were no residential approvals permitted in this monitoring period, (compared with 0.3 ha in 2019/20 for a marina development, 0 in 2018/19, 0 in 2017/18, 0 in 2016/17, 2015/16, 2014/15 and 5 in 2013/14). This does not reach the trigger for further action. The LDP ensures no development is permitted in flood zone and SUDS are incorporated into development schemes. Action: continue to monitor SA Objectives, particularly development in C1/C2 floodplain areas. New TAN 15 on planning for flooding and coastal erosion was published in 2021 and will apply from 1 Dec 2021. |
| 16. Use land efficiently and minimise contamination 17. Safeguard soil quality and quantity | - Area of contaminated land and contaminated land remediated - Area of development of brownfield/ contaminated land/ previously developed land | 82% of new development on previously developed land = 73% (124.77 ha to March 2020, 82% (59.87 ha) to March 2019 (57.51 ha to mar 18 (50.6%); 115.50 ha to Mar 17 (63%); 291.05 ha (85%) Apr 15-Mar 16; 46.87 ha (11.3%) Apr 14-Mar 15; 80.75 ha (18%) Apr 13-Mar 14. | 37permissions granted have specific conditions relating to contaminated land where a range of actions are required by the applicant/developer via planning conditions, for example investigation and risk assessment of contamination on the site, detailed remediation schemes. Development sites SPG identified where land contamination was present and when they come forward these schemes will require any contamination to be remediated. Action: continue to monitor SA Objectives. |
| 18. Protect and enhance biodiversity | - % of designated sites in unfavourable condition - Number of biodiversity sites affected by development | Up to date assessment of all European sites awaited from NRW. Marine sites now have indicative site condition assessments, with the majority of features in an unfavourable condition. 0 planning permissions granted contrary to the aim of Policy GN.37 in the period. 356 permissions incorporated ecological mitigation (2020/2021). | No nationally and locally important sites have been affected negatively. 19 applications were assessed for Likely Significant Effect (LSE) on European site(s). 13 of these required an Appropriate Assessment. A recent Court of Justice of the European Union ruling has meant that this number has increased. The % of European sites (SACs and SPAs) in unfavourable condition in Pembrokeshire is not known – data are awaited from NRW. Three of the marine protected sites are generally in unfavourable condition. New guidance on phosphates has also increased this number in the period Jan-March 2021. This will also impact the number of TLSE and AA in the future. 356 permissions incorporated ecological mitigation in the year 2019/2020. The LDP was prepared to ensure the highest level of protection for European designated sites. LDP SPG on Biodiversity adopted May 2014. Development Sites SPG states that nature conservation issues be considered for all development sites. All planning applications are screened for their potential effect on protected sites. A planning tool has been developed to highlight and understand the importance and extent of ecological connectivity in the county. Action: continue to monitor SA Objective, the need for up to date assessments of European sites continues to provide uncertainty. |
| 19. Protect and enhance the landscape and geological heritage 20. Encourage quality locally distinct design that complements the built heritage 21. Protect and enhance the built heritage and historic environment | - Number of permissions granted contrary to GN.38. - Number of permission granted contrary to GN.2. - Number / % of buildings on buildings at risk register | 0 planning permissions, listed building consents and SAM consents granted contrary to Policy GN.38 (2020/2021). 0 permissions granted contrary to Policy GN.1, criterion 3. 0 permissions granted contrary to GN.2. | No planning permissions, listed building consents and SAM consents granted contrary to Policy GN.38 (in 2020/2021). The wording of GN.38 is such that even where a limited adverse effect is identified, a proposal must be considered to be contrary to the policy. Consideration will be given to re-examining this wording at Plan Review, to ensure that only those proposals with a significant adverse effect are deemed contrary to policy. 0 permissions have been granted as contrary to GN.2. SPG on Renewable Energy was approved and came into force on 31 October 2016. The Haverfordwest Conservation Area Character Appraisal (CACA) and Management Plan was adopted in August 2014. New CACAs, for Fishguard, Goodwick and Lower Town, Fishguard, were adopted in November 2016, and Pembroke and Pembroke Dock appraisals have also been adopted (January 2018 and September 2017 respectively). Action: continue to monitor the SA Objectives. |

## Appendix 4 – Allocations requiring project level Habitats Regulations Appraisal

PCC’s approach to monitoring in relation to Habitats Regulations Appraisal has been to identify those policies previously identified as requiring project level screening (as compared with plan level) and to monitor whether screening has taken place on any applications for those where development has progressed. The table below sets out screening undertaken on those sites identified as requiring project level screening and where development progressed to planning application within the AMR reporting period. All planning applications, and not just Allocations are subject to screening by the PCC Planning Ecologist. Where a potential effect on a European site is possible a formal screening has taken place.  These applications are also included in the table.  Since a recent ruling, the number of TLSE which have then resulted in an Appropriate Assessment has increased.  As stated previously in this AMR report, new requirements in relation to phosphates will impact development, and this will also increase the number of TLSE and AA in future periods.

TLSE	Test for likely significant effects

HRA	Habitats Regulations Appraisal

AA	Appropriate Assessment

| Site name | LDP Site reference | Application details | TLSE/ screening for HRA | Outcome |
| --- | --- | --- | --- | --- |
| AMR 8 |  |  |  |  |
| Land at Sageston South of Hays Lane | Not allocated in LDP was JUDP allocation | 19/0224/PA 100 dwellings | AA | No likely significant effects (NLSE) on SAC provided appropriate conditions are applied to any consent |
| Milford Haven Waterfront Development | Not allocated | 19/0938/PA Phase 2 Refurbishment and extension of the Quay stores for a flexible multi-purpose venue. | AA | NLSE with conditions |
| Milford Haven Waterfront Development | Not allocated | 19/0948/PA Development of 100 bed, 5 storey hotel | AA | NLSE with conditions |
| Land North of Ysgol Caer Elen, Withybush Road, Haverfordwest | Part of site not allocated, part of site EMP/040/00004 and 9 | 19/1035/PA The construction of an industrial unit for the preparation of food products (Mixed Use Classes B1 And B8) and associated earthworks | AA | NLSE with conditions |
| Boat Yard, Milford waterfront | Not allocated | 19/1065/PA Provision of 89-space car park, cycle & motorcycle spaces and associated works for a temporary period of up to 5 years (to serve future development at Milford Waterfront including hotel). | AA | NLSE with conditions |
| Canaston Oaks, Canaston Bridge, Narberth, Pembrokeshire, SA67 8DE | Not allocated | 19/1196/PA Extension to existing accommodation business to include an enlarged dining room, toilets, parking area and serviced lodges. | TLSE | NLSE |
| 7 Bridge Street, Haverfordwest, SA61 2AL | Not allocated | 19/1320/PA & 19/1225/CA Re-development and change of use | AA | NLSE with conditions |
| East Tarr Farm, St Florence, Tenby, SA70 8ND | Not allocated | 20/0026/PA Change of use and conversion of barn an stables to 5 x b&b bedrooms | AA | NLSE with conditions |
| Ratford Farm, PORTFIELD GATE, Haverfordwest, Pembrokeshire, SA62 3LT | Not allocated | 20/0176/PA Erection of two moveable chicken sheds and grain silo | AA | NLSE with conditions |
| Haverfordwest VC High School, Prendergast Site, Haverfordwest, SA61 2NX | Not allocated | 20/0310/PA Construction of a replacement secondary school building with associated sports building, floodlit 3G playing fields/pitches, MUGA, parking and coach drop-off facilities, with associated landscape and infrastructure works. | AA | NLSE with conditions |
| Old Narberth Cp School, Moorfield Road, Narberth, Pembrokeshire, SA67 7AG | RT/088/01 | 20/0369/PA Conversion & redevelopment for retail (class A1, A2 and A3 uses), residential (8 houses and 3 apartments) and a library, including minor demolition | TLSE | NLSE |
| Middle Woodstock, WOODSTOCK, Clarbeston Road, Pembrokeshire, SA63 4TG | Not allocated | 20/0432/PA Erection of a livestock building, below ground slurry tank and associated works (Partly in retrospect) | TLSE | NLSE |
| Mackerel Quay, Milford Haven, Pembrokeshire | Not allocated | 20/0446/PA Installation of a temporary Hydrogen car refuelling station, with suitable hoarding & security fencing | TLSE | NLSE |
| Gwesty Glanfa Teifi, Poppit Sands, St Dogmaels, Cardigan, SA43 3LN | Not allocated | 20/0459/PA 8 bedroom annexe | AA | NLSE with conditions |
| Heritage Park, Stepaside | Not allocated | 20/0462/PA Installation of bases for the siting of holiday lodges (which fall under the definition of a caravan), spa facility, holiday apartments, café and cycle hire, an equestrian stables, manège and associated office, main park office, car and cycle parking, residential garages, landscaping, access, retaining walls, foul and surface water drainage, related infrastructure and engineering works | AA | NLSE with conditions |
| Plot C1, Llanion Hill, Cleddau Bridge Business Park, Pembroke Dock | Part of S/EMP/096/00001 | 20/0567/PA Light Industrial Building | TLSE | NLSE |
| 7 Bridge Street, Haverfordwest, SA61 2AL | Not allocated | 20/0714/PA & 20/0715/CA Partial demolition and reinterpretation of existing building and creation of civic space with public realm and accessibility enhancements (Western Quayside Phase 2) | AA | NLSE with conditions |
| Milford Haven Waterway, Warrior Way (Site 6), Pembroke Dock, SA72 6UB | Not allocated, policy SP2 | 20/0756/PA Provision of an off-shore marine energy test site to facilitate the testing and development of marine energy projects to allow for deployment and testing of components and sub-assemblies, ancillary activities and equipment in support of marine energy testing. | AA | NLSE with conditions |
| Pembroke Power Station, Pembrokeshire | EMP/095/00001 | SC/0042/20 Emergency Back-up Generating Plant | TLSE | NLSE |

## Appendix 5 – Breakdown of Housing Completions 2013-2021 by location

| Settlement Name | Number of Units Complete 2013-14 | Number of Units Complete 2014-15 | Number of Units Complete 2015-16 | Number of Units Complete 2016-17 | Number of Units Complete 2017-18 | Number of Units Complete 2018-19 | Number of Units Complete 2019-20 | Number of Units Complete 2020-21 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hub Towns |  |  |  |  |  |  |  |  |
| Haverfordwest / Merlins Bridge | 25 | 67 | 44 | 9 | 11 | 87 | 17 | 121 |
| Fishguard / Goodwick | 8 | 6 | 4 | 9 | 21 | 29 | 9 | 26 |
| Milford Haven | 184 | 100 | 48 | 71 | 28 | 64 | 64 | 38 |
| Neyland | 1 | 11 | 0 | 0 | 0 | 6 | 0 | 5 |
| Pembroke | 10 | 37 | 88 | 78 | 39 | 27 | 6 | 24 |
| Pembroke Dock | 44 | 73 | 39 | 30 | 20 | 9 | 21 | 9 |
| Sub totals | 272 | 294 | 223 | 197 | 119 | 222 | 117 | 223 |
| Rural Town |  |  |  |  |  |  |  |  |
| Narberth | 14 | 7 | 4 | 7 | 21 | 50 | 84 | 8 |
| Sub totals | 14 | 7 | 4 | 7 | 21 | 50 | 84 | 8 |
| Service Centres |  |  |  |  |  |  |  |  |
| Crymych | 2 | 6 | 6 | 5 | 3 | 5 | 2 | 3 |
| Johnston | 37 | 1 | 0 | 7 | 13 | 15 | 2 | 1 |
| Kilgetty | 1 | 2 | 2 | 43 | 15 | 0 | 0 | 13 |
| Letterston | 10 | 3 | 2 | 1 | 2 | 0 | 0 | 1 |
| Sub totals | 50 | 12 | 10 | 56 | 33 | 20 | 4 | 18 |
| Service Villages |  |  |  |  |  |  |  |  |
| Abercych | 1 | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Begelly | 0 | 0 | 0 | 2 | 8 | 14 | 8 | 4 |
| Boncath | 0 | 0 | 2 | 2 | 0 | 0 | 0 | 2 |
| Blaenffos | 0 | 0 | 0 | 2 | 2 | 2 | 0 | 0 |
| Bwlchygroes | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Carew / Sageston | 2 | 2 | 18 | 3 | 1 | 2 | 1 | 2 |
| Cilgerran | 1 | 0 | 1 | 0 | 1 | 21 | 9 | 0 |
| Clarbeston Road | 1 | 2 | 3 | 7 | 4 | 0 | 0 | 0 |
| Clunderwen | 0 | 1 | 0 | 0 | 0 | 2 | 1 | 1 |
| Cosheston | 1 | 3 | 0 | 1 | 1 | 2 | 0 | 1 |
| Crundale | 7 | 3 | 37 | 3 | 26 | 2 | 0 | 1 |
| Eglwyswrw | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 1 |
| Hayscastle Cross | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| Hermon | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Hook | 1 | 3 | 6 | 2 | 9 | 0 | 5 | 3 |
| Houghton | 0 | 0 | 2 | 0 | 0 | 0 | 1 | 14 |
| Hundleton | 0 | 1 | 0 | 4 | 5 | 5 | 3 | 4 |
| Jeffreyston | 1 | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Lamphey | 0 | 40 | 0 | 1 | 0 | 0 | 1 | 1 |
| Llanddewi Velfrey | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 |
| Llangwm | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Maenclochog | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 1 |
| Mathry | 2 | 0 | 0 | 1 | 0 | 1 | 1 | 0 |
| Milton | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| New Hedges | 0 | 3 | 1 | 0 | 0 | 0 | 1 | 0 |
| Penally | 3 | 2 | 3 | 3 | 0 | 1 | 0 | 1 |
| Pentlepoir | 2 | 41 | 9 | 5 | 0 | 0 | 1 | 0 |
| Puncheston | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 |
| Robeston Wathen | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| Roch | 4 | 19 | 1 | 1 | 2 | 1 | 0 | 0 |
| Rosemarket | 1 | 0 | 1 | 1 | 0 | 0 | 1 | 0 |
| Spittal | 5 | 1 | 0 | 0 | 1 | 0 | 0 | 0 |
| St Dogmaels | 2 | 4 | 3 | 0 | 1 | 2 | 0 | 0 |
| St Florence | 0 | 18 | 16 | 10 | 0 | 0 | 0 | 1 |
| Tavernspite | 2 | 1 | 0 | 0 |  | 0 | 0 | 0 |
| Tegryn | 0 | 2 | 1 | 0 | 0 | 0 | 0 | 0 |
| Templeton | 0 | 22 | 12 | 1 | 5 | 8 | 5 | 20 |
| Sub totals | 39 | 173 | 117 | 51 | 68 | 65 | 39 | 60 |
| Large Local Villages |  |  |  |  |  |  |  |  |
| Burton | 1 | 2 | 1 | 1 | 0 | 1 | 0 | 0 |
| Burton Ferry | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0 |
| Camrose | 5 | 4 | 3 | 5 | 3 | 1 | 0 | 1 |
| East Williamston | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| Freystrop | 2 | 1 | 1 | 0 | 1 | 0 | 2 | 0 |
| Hill Mountain | 0 | 2 | 1 | 1 | 0 | 0 | 0 | 0 |
| Keeston | 4 | 1 | 1 | 1 | 5 | 5 | 6 | 6 |
| Llanstadwell | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 1 |
| Pen-y-bryn | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Scleddau | 1 | 27 | 0 | 0 | 0 | 0 | 0 | 0 |
| Stepaside | 0 | 0 | 2 | 0 | 1 | 2 | 1 | 0 |
| Sub totals | 15 | 39 | 11 | 9 | 10 | 9 | 9 | 8 |
| Small Local Villages |  |  |  |  |  |  |  |  |
| Ambleston | 2 | 1 | 0 | 0 | 0 | 0 | 1 | 0 |
| Cold Blow | 0 | 2 | 1 | 0 | 0 | 0 | 0 | 0 |
| Glandwr | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| Little Honeyborough | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Llanteglos | 0 | 3 | 0 | 0 | 0 | 0 | 0 | 0 |
| Llawhaden | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Llwyncelyn | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| Maddox Moor | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Martletwy | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| New Moat | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Penffordd | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Redberth | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| Reynalton | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 2 |
| Sardis | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 1 |
| Square & Compass | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 |
| St Nicholas | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| St Twynells | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| Thornton | 0 | 0 | 0 | 1 | 0 | 1 | 1 | 2 |
| Treffgarne | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Walton East | 0 | 3 | 2 | 1 | 1 | 0 | 0 | 0 |
| Sub totals | 9 | 12 | 7 | 3 | 1 | 3 | 3 | 6 |
| Open Countryside |  |  |  |  |  |  |  |  |
| Outside settlement boundary | 60 | 51 | 32 | 42 | 34 | 50 | 11 | 17 |
| Sub totals | 60 | 51 | 32 | 42 | 34 | 50 | 11 | 17 |
| Report Total | 459 | 588 | 405 | 365 | 286 | 419 | 267 | 340 |

## Appendix 6: Feedback from Stakeholders

? This figure is high due to flats in the Rural Town of Narberth

https://www.pembrokeshire.gov.uk/local-development-plan-review/ldp2-evidence-base

https://www.pembrokeshire.gov.uk/adopted-local-development-plan/section-106-agreements

Full Applications & Outline Applications only

Including Reserved Matters this figure is 56 properties.

This figure includes a JUDP allocation for 26 dwellings (19/1098/PA)

Including Reserved Matters this figure is 165 properties.

Note: If a community facility has changed from one type to another this is not considered a loss.  New facilities include extensions to existing site areas (and not extensions to buildings within an existing site area) and changes of use.

All retail vacancy figures are taken from the PCC Retail Survey conducted November 2013, December 2014 and January 2016, March 2017, March 2018, March 2019 and March 2020, May and August 2021 .

This relates to a single application 12/0446/PA at the village of Croesgoch.

7.62ha of this was for a large employment site at Withybush (19/1035/PA), with a further 3.31ha attributed to a quarry extension (18/1228/NM).

14/0158/PA Milford Haven Marina